## Community Recovery Action Plan – Strathewen Catchment

## Revised draft March 2012

## Acknowledgements

We would like to acknowledge and thank the following people for their input in Plan:

- EnPlan Partners, Alan Thatcher, Darrel Brewin, Graeme David and Luke Hynes

- Community Environment Recovery Action Plan Steering Committee members:

- Bronwyn South, Strathewen Landcare

- Doug Evans, Christmas Hill Landcare

- Sue Aldred, St Andrews Landcare

- Donna Stoddart, Nillumbik Shire Council

- Members of the Natural Environment Recovery Working Group

- All community members who attended CERAP workshops, hosted site visits and provided feedback on draft plans.

- Mic Inguanti, Melbourne Water

The project was funded by the Victorian Bushfire Appeal Fund.

Copyright

Permission must be sought prior to the reproduction of any portion of this document from St Andrews Landcare Group and every effort made to ensure referencing of this document.

Contents

Community Recovery Action Plan – Strathewen Catchment	1

Revised draft March 2012	1

Acknowledgements	1

What is a Community Recovery Action Plan?	4

1.	Executive summary	5

2.	Introduction	7

2.1	Vision, principles and goals	8

2.2	History of land use	9

2.3	Existing land use	11

3.	Catchment description	12

3.1	Strathewen catchment area	13

3.2	Climate	13

3.3	Geology and soils	13

3.4	Topography	13

3.5	Waterways	16

3.6	Native vegetation cover	16

4.	Agricultural land capability	17

4.1	Land management units	17

Agricultural land quality	20

4.2	Agricultural case study	23

4.3	Ecological values	25

Challenges for management of the strathewen catchment	40

Agriculture	40

Pasture quality	40

Ecological values and native vegetation	41

Erosion	42

Pest plants	43

Pest animals, including domestic cats and dogs	44

Rabbits	44

Foxes	45

Wild Deer	45

Wild Dogs	45

Domestic animals	46

Fire	46

Climate Change	47

Community engagement	48

Actions	50

Agriculture	50

Waterway health	57

Biodiversity	59

Rural living	62

Demonstration and priority projects	63

Monitoring and reporting	89

Project outputs	89

Project inputs	90

Socio-economic data	90

Appendices	90

Feeding and breeding are the keys to success on a beef cattle farm	102

Caring for a bush block in Strathewen	104

Actions	105

Lessons learnt and the future:	105

## What is a Community Recovery Action Plan?

The Strathewen Community Environmental Recovery Action Plan is a package of documents developed with the Strathewen community that identifies actions to care for and manage the environmental and agricultural values of Strathewen.

The Strathewen CERAP has drawn upon many different sources of information (Nillumbik CERAP Literature Review 2011). The findings were then presented to the Strathewen community over two workshops in May 2011 to determine the community’s vision for land management in Strathewen and their priorities.

The CERAP consists of:

- The Nillumbik CERAP Literature Review 2011 – this provides details on the wide range of information sources that were used to prepare this CERAP (and the two other CERAPs for St Andrews and Christmas Hills).

- The Community Environmental Recovery Action Plan (CERAP) –Strathewen Catchment – July 2012 – this is the main CERAP document and contains the detailed descriptions of:

- The Strathewen area (e.g. climate, geology, topography, land use history, waterways and biodiversity)

- The environmental and agricultural values of Strathewen and the key threats

- The actions needed to protect and enhance these values

- Examples of community-based projects that could be undertaken.

- The Strathewen Community Environmental Recovery Action Plan Map – this map depicts the three main land management zones in Strathewen and identifies the types of actions landholders in each zone can do to help care for and manage the environmental and agricultural values of Strathewen.

- The CERAP Fact Sheets – this is a series of updateable information sheets that provide more detail on various specific aspects of land management. Fact sheets in the series at the time of printing include:

- Managing bush blocks

- Dams and waterways

- Weed mapping and monitoring

- Erosion

- Native fauna in Nillumbik

- Land classes - Christmas Hills

- Land classes - St Andrews

- Land classes - Strathewen

- Landcare

- Legal responsibilities for weeds and pest animals

- Controlling pest animals

- Property management planning

- Revegetation

- Weed control.

## Executive summary

This Community Environmental Recovery Action Plan (CERAP) for Strathewen provides a vision, goals and actions to guide sustainable management of the Strathewen catchment over the next five years. It is intended to be a document for use by the community and covers important issues for catchment management in Strathewen. It includes appropriate activities to be undertaken by residents individually and in conjunction with other land managers; for instance, your neighbours, Nillumbik Shire Council and Melbourne Water. A careful read will reveal just how precious our local landscape is and how we can protect it for the future.

The vision for the CERAP, developed in consultation with the community, is:

‘A vibrant cohesive community in Strathewen working together, sharing, learning and helping each other, with the natural environment and green wedge retained, flora and fauna enhanced, and bush and wildlife appreciated.’

The goals identified by the community to fulfil this vision are:

| Subject | Goals |
| --- | --- |
| Agriculture | To encourage adoption of ‘best’ practices in all agricultural landscapes. To identify agricultural enterprises for the future. |
| Waterway health | To manage the catchment for protection and improvement of water quality |
| Biodiversity | To protect and enhance native vegetation and fauna populations. To secure important biolinks by protecting and enhancing remnant native vegetation and linking core areas. |
| Rural living | To encourage adoption of sustainable land management practices. To encourage protection and enhancement of biodiversity values. |

A number of key challenges to catchment management in Strathewen have been identified. These include continuing changes to rural development, the need to maintain ecological values, problems with pest plants and animals, climate change and fire. In particular, the February 2009 bushfires adversely affected the Strathewen catchment, causing loss of human lives and substantial damage to agriculture, native flora and fauna and infrastructure. It is intended that the CERAP will be a major plank in the recovery of our catchment from those fires.

The CERAP contains a range of specific actions for landholders under the categories mentioned above; namely Agriculture, Waterway health, Biodiversity and Rural living. It also contains some potential projects that may be activated by a lead organisation such as Landcare and for which funding may be sought.

Community-building and capacity-building activities primarily fall under the responsibility of community groups and Nillumbik Shire Council. These are key to the successful implementation of the plan. Such activities are aimed at involving and engaging subsets of landholders such as farmers, immediate neighbours, and owners of bush blocks who all have similar land management goals.

Bronwyn South

President, St Andrews Landcare

Natural Environment Recovery Working Group representative

## Introduction

This Community Environmental Recovery Action Plan (CERAP) identifies long term goals and actions to engage the community in the environmental recovery of the Strathewen catchment over the next five years. The goals and actions relate to agricultural areas, bushland and waterways that were adversely affected by the February 2009 bushfires and now need human assistance to be restored.

The CERAP has been developed in consultation with the Strathewen Landcare Group and the interested community through community workshops and other stakeholder consultations. The catchment boundary for the CERAP was determined by the Strathewen community. The CERAP is a living document, intended for easy revision and updating to provide ongoing direction for achieving its goals. The implementation of actions by individuals is voluntary. The Plan is meant to be used as a guide for prioritising actions both for your property and within your community.

The CERAP is supported by the Nillumbik CERAP Literature Review (2011), which identifies and reviews existing documentation including legislation; federal, state and regional policy; municipal strategies and plans; and local information. For those implementing the CERAP, easy access to information is also provided by a series of Information Sheets on land management issues relating to agriculture, waterway health and biodiversity. These have been prepared in conjunction with the CERAP and are available on the Strathewen Landcare Group and Nillumbik Shire Council websites The CERAP’s appendices provide information that is most relevant to understanding and implementing the Plan: Targets for land, water and biodiversity from the Port Phillip and Westernport Regional Catchment Strategy 2004 – 2009 (Appendix 1); and Catchment Condition Report 2007 – Land and Water Resources themes and indicators (Appendix 2).

### Vision, principles and goals

The vision underpinning the CERAP is:

‘A vibrant cohesive community in Strathewen working together, sharing, learning and helping each other, with the natural environment and green wedge retained, flora and fauna enhanced, and bush and wildlife appreciated.’

Implementation of the actions and potential projects included in the CERAP will ensure that the vision is realised.

Management of the Strathewen catchment will be shaped by six guiding principles, now and into the future.

Principle 1:	Research and investigation

Essential and locally relevant land management knowledge is compiled, accessible and used to make good decisions in programs, investment, standards and planning.

Principle 2:	Coordination

The Strathewen community works in partnership with Council and other stakeholders towards a healthy, resilient, productive community and landscape.

Principle 3:	Community awareness

Members of the Strathewen community understand and value good land management. They understand its importance and are willing to invest and actively participate in actions that result in good land management.

Principle 4:	Extension and technical support

The Strathewen community has access to technical support through a variety of local, regional and state resources and expertise.

Principle 5:	Incentives

Incentives are provided and promoted to encourage cost-sharing arrangements that support research and on-ground works that have a public and private benefit.

Principle 6: 	On-ground works

The implementation of the plan will provide coordinated and effective on-ground projects that demonstrate sustainable land management and conservation.

The following goals were established in community workshops conducted in 2011:

Table 1:	Goals for the Strathewen CERAP

| Subject | Goals |
| --- | --- |
| Agriculture | To encourage adoption of ‘best’ practices in all agricultural landscapes To identify agricultural enterprises for the future |
| Waterway health | To manage the catchment for protection and improvement of water quality |
| Biodiversity | To protect and enhance native vegetation and fauna populations To secure important biolinks by protecting and enhancing remnant native vegetation and linking core areas |
| Rural living | To encourage adoption of sustainable land management practices To encourage protection and enhancement of biodiversity values |

The CERAP will provide justification and supporting documentation for requests to external organisations for funding and other support. Projects will require commitment from a lead organisation, a project management team and people from the community, as well as agencies. This will provide a combination of local knowledge, experience, technical knowledge and skills.

Most importantly, this CERAP should inspire and assist the community to undertake both individual and collaborative action.

### History of land use

Prior to European settlement, Aboriginals from the Wurunjeriwillam clan roamed the area, moving frequently in order to survive. Little is known about them although evidence of their former activities occasionally appears in the form of stone implements and ’scar’ trees.

Europeans first explored the Upper Arthurs Creek area in the late 1830s and soon after timber cutting began. This clearing of the land made way for the arrival of freehold settlers in the 1860s with the land made available for selection and clearing.

The river flats were used for dairying and together with the well-drained slopes of coarse soils, were particularly suitable for fruit growing. Many commercial orchards were established along the Arthurs and Chadds Creeks and the area became part of Melbourne’s north eastern ‘fruit bowl’.

In 1897, residents raised a petition to establish a post office in what was still referred to as the Upper Arthurs Creek area. The name chosen was Strathewen meaning ‘the broad mountain valley of Ewen’ after the local Member of Parliament Ewen Hugh Cameron MLA. The community hall was opened in 1902 and the school in 1914.

The extension of the railway from Eltham to Hurstbridge took place in 1912, largely as a result of the success of the fruit industry in the district. The railway was also used to take fruit and furnace wood to Melbourne and soon attracted large numbers of picnickers and day trippers from Melbourne. A number of guest houses were established in Strathewen.

The Kinglake forests sustained an active timber industry until the gazettal of 5,587 hectares as a National Park in 1928. The area of the Park was substantially enlarged in 1980 to 10,300 hectares. There is a close connection between the Strathewen valley and the enfolding Kinglake

ranges, particularly Mount Sugarloaf. Many people move to the area to enjoy and promote the conservation values of bush blocks.

In the cleared areas, part-time and hobby farmers predominate. The present zoning provisions generally act to prevent further subdivision and help maintain the rural character of the area. Favoured enterprises are beef cattle, apples, pears, lemons and wine grapes. Horses and motor bikes remain the major lifestyle drawcards for families. A recent phenomenon is the interest in exploring alternative agricultural enterprises which have specialty niche markets. Since the 1980s these have included garlic, emus, buffalo and, more recently, alpacas.

Fires are part of the history of the Strathewen area and three major fires have occurred in recent memory. These were the January fires in 1939 when the whole area was completely burnt out, January 1962, when fire burnt through Kinglake National Park to Strathewen and south to Warrandyte and February 2009 when Strathewen was devastated by the Black Saturday bushfires.

In the months following Black Saturday, despite a very emotive atmosphere concerning vegetation management issues, the aggregated community responses to the Strathewen Community Renewal Association visioning workshops put love for the valley and our natural bush environment as the highest priority. This Plan puts a practical and technical framework around this community aspiration to repair and care for the beautiful place where we all live.

It is now 2012 and the Strathewen community continues the process of renewal. The school, community-owned hall and sports pavilion have all been rebuilt. New lemon orchards have been planted; horses, cattle and other livestock are returning to re-fenced paddocks. Erosion, dam silting, dangerous trees and weed infestations present major problems for landholders. The vigour and beauty of the natural regeneration processes are both challenging and wondrous.

Acknowledgements: Bruce G. Draper 15 December 2005, Nan Oates

‘Strathewen Landcare Catchment Management Plan’ 1995

### Existing land use

About half of the properties in the catchment are used for rural living on small properties of cleared or partly cleared land, or bush properties of up to 10 hectares. On these smaller properties cleared land is generally grazed by horses or cattle, with conservation use on bush blocks. Agricultural holdings of over 10 hectares generally support enterprises such as orchards, vineyards or beef cattle-raising.

The pattern of settlement and development results in there being few large commercial-scale agricultural holdings. The slope and soil characteristics of the Strathewen landscape generally preclude intensive agriculture.

Most properties contain established occupied dwellings. However there are also a significant number of absentee owners.

#### Property statistics

The data in Table 2 below shows the spatial distribution of the separate properties in the catchment. There may be single ownership of more than one property.

Table 2:	Property size profile for the Strathewen catchment area

| Strathewen | Up to 0.4ha | >0.4 to 1ha | >1 to 4ha | >4 to 10ha | >10 to 40ha | >40 to 100ha | >100 to 400ha | Total |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Properties No. (%) | 9 (6%) | 9 (6%) | 15 (10%) | 29 (18%) | 63 (40%) | 29 (18%) | 3 (2%) | 157 |
| Area Total (%) | 2 ha (0.1%) | 6 ha (0.2%) | 31 ha (0.8%) | 201 ha (5.2%) | 1,512 ha (39.0%) | 1570 ha (40.5%) | 554 ha (14.3%) | 3,875 ha |

Source: Nillumbik Shire 2010

## Catchment description

A catchment is an area of land bound by hills or mountains from which all run-off water flows to the same low point. The low point may be a lake, a dam, a river or the mouth of a river where it enters the ocean. Rainwater will flow to this lowest point via creeks, rivers and stormwater systems.

Together with rivers, creeks, lakes and dams, a catchment includes groundwater, stormwater, wastewater and water-related infrastructure. Catchments are connected from top to bottom, so what happens upstream in a catchment has a large influence further down the catchment.

Human activities across a whole catchment, such as pollution, soil erosion and the spread of weeds, can adversely affect the quality of water and the environment at the bottom of the catchment. This is why it is important to manage a catchment as a whole rather than in parts.

### Strathewen catchment area

The Strathewen catchment comprises the two main valleys of Arthurs and Chads Creeks and the narrow valleys of their several tributaries, including the Strathewen Reserve Tributary. A small area of the catchment, in the south-west, flows into Running Creek. These valleys are surrounded by predominantly low hills through the central part of the catchment that merge with long ridges of steep hills and rugged terrain particularly on the northern and eastern boundaries. Much of the steep land remains in forest, while most of the low hills and flats have been cleared for agriculture.

### Climate

Between December and February, maximum daily temperatures in Strathewen average between 23° C and 26° C but can soar above 40° C, especially when hot conditions prevail across the state. Between June and August, maximum daily temperatures average between 10° C and 14° C, but they can occasionally drop below 0° C, causing frost. The average annual rainfall is 793 mm. Low temperatures tend to limit growth in winter, and drought limits growth in the summer months.

### Geology and soils

The geology of the Strathewen catchment is very old sedimentary rock. The soils of the low hills are light-textured yellow, brown or red duplex. Shallow light-textured gradational soils occur on the crests and steeper slopes. Grey clay of uniform profile occurs along drainage lines and floodplain. This landscape has a high erosion hazard due to the hard-setting surfaces, which tend to increase run-off, and the dispersible nature of clay subsoils. Sheet, gully and tunnel erosion occur on sloping land, with tunnel erosion generally only in cleared areas. Where drainage lines are denuded of protective vegetation, erosion of the bed and banks is occurring.

### Topography

The aerial photo in Figure 1 shows the physiographic features of the Strathewen catchment including topography, aspect, cleared land and bushland. Ridgelines and valleys are visible. The brownish grey areas are bushland, the light green areas are cleared land with northerly and westerly slope aspects, and the dark green areas are cleared land with southerly and easterly slope aspects. Managing for slope aspect is particularly important for pastures on grazing properties, some horticultural crops and in planning to avoid bushfires.

Figure 1:	Aerial photo of the Strathewen catchment

### Waterways

The Strathewen catchment includes the main tributary of Arthurs Creek and Chads Creek and the narrow valleys of their several tributaries, including the Strathewen Reserve Tributary. A small area of catchment in the south west flows into Running Creek.

Melbourne Water describes the upper reaches of Arthurs Creek as being in good condition. The presence of and potential spread of weeds is identified as the major risk to the headwater reaches.

A recent Melbourne Water assessment of the post-bushfire conditions of Steeles, Diamond and Arthurs Creeks found threats to river health from the bushfires. These include the direct effects of burning vegetation, such as an increase in ash generation and soil water repellence, and indirect effects such as changes in stream flow, erosion and sedimentation. These effects are triggered or worsened by heavy rainfall events. They have an impact on:

Aquatic fauna and flora

Flooding

Waterways health targets in the catchment and downstream

Stability of bridges, rock chutes and other waterways infrastructure

Risk to private property.

### Native vegetation cover

The Strathewen catchment supports large areas of relatively intact native vegetation providing habitat for an abundance of significant and unique flora and fauna. The catchment also supports areas of cleared land used for agricultural purposes with scattered native trees. Diamond Creek and its tributaries also provide ecological values. (See section 4.3 of the CERAP for an explanation of these values.)

Indigenous vegetation is tightly linked to soil and land type:

The well-drained, exposed areas such as crests and slopes contain woodland with Long-leaf Box (E. goniocalyx), Red Box (E. polyanthemos), Messmate (E. obliqua), Red Stringybark (E. macrorhyncha) and Narrow-leaf Peppermint (E. radiata).

The lower slopes support mainly Yellow Box (E. melliodora).

The drainage lines support mainly Candlebark Gum (E. rubida), River Red Gum (E. camaldulensis) and Manna Gum (E. viminalis).

Small patches of open forest, usually on older soils, support Red Ironbark (E. sideroxylon).

- Non-eucalypt plant species are also strongly associated with particular land types including Blackwood (Acacia melanoxylon), Silver Wattle (Acacia dealbata), Sweet Bursaria (Bursaria spinosa),Tree Everlasting (Ozothamnus ferrugineus) and Common Heath (Epacris impressa).

- An excellent text for understanding these patterns is Native Trees and Shrubs of South-Eastern Australia (6th ed. 2009) by Leon Costermans.

## Agricultural land capability

Assessing land capability allows us to gauge the inherent capability of our land to provide for and sustain our uses. It is assessed using a variety of tools and takes into account geology, soil type, topography and climate, all of which influence the character of the land.

If land has high capability for a use, it can provide for and sustain that use with minimal input of management, physical effort (labour) or capital (money). If land has low capability for a use, higher inputs of labour, capital and so on are required to establish and sustain that use.

### Land management units

Land Management Units (LMUs) provide us with a means for systematic review of land characteristics including land capability. The aggregation of lands with common characteristics into LMUs provides us with a generally consistent picture of the capability of our land to sustain various land uses.

Five discrete LMUs can be identified in the Strathewen landscape, as follows:

Floodplain LMU: Very gently sloping to flat land with gradient <1% - 3 per cent

Gently undulating LMU: Gradient 3 per cent – 15 per cent

Moderately undulating LMU: Gradient 15 per cent – 25 per cent

Steep LMU: Gradient 25 per cent – 35 per cent

Rugged terrain LMU: Gradient 35 per cent - >40 per cent.

While the soils of all the identified LMUs are generally in good condition, the hilly landscape and soil type (see section 3.3 of the CERAP) result in much of the land being subject to erosion hazard. Specifically:

All sloping land has high to moderate hazard for sheet, gully and tunnel erosion.

The steeper slopes have a moderate to high hazard for mass movement (land slips).

All streamlines have a high hazard for streambed and bank erosion and sedimentation.

The location of each LMU is identified in Figure 2 .

The Strathewen Land Management Unit Information Sheet provides a detailed assessment of the five local LMUs. These LMUs help identify the suitability of land for future agricultural uses and for land use change from one type of enterprise to another (e.g. grazing to cropping).  They also provide important land resource information to aid strategic planning for agriculture and other land use decisions.

Figure 2:	Strathewen Land Management Units (LMUs)

Further to Figure 2, the St Andrews Agriculture Best Practice Guide provides a detailed assessment of the five local LMUs. These LMUs help identify the suitability of land for future agricultural uses and for land use change from one type of enterprise to another (e.g. grazing to cropping).  They also provide important land resource information to aid strategic planning for agriculture and other land use decisions.

Agricultural land quality

In the Strathewen catchment, land capability for agricultural use is described in terms of agricultural quality. This expresses the degree of agricultural versatility and production potential, and provides a broad guide to the types of agriculture that can be supported.

The descriptions and process for assigning agricultural land qualities has been refined over many years by organisations such as the Department of Primary Industries (DPI) and the former Soil Conservation Authority (now within Department of Sustainability and Environment (DSE)). Land characteristics used in assigning agricultural land quality ratings include topographic position, soil type, climate, and availability of supplementary irrigation water.

Agricultural land quality is often rated according to the five-class system described and interpreted in Table 3, while the map at Figure 3 presents agricultural land quality for the Strathewen catchment. In summary:

High agricultural land quality. This land is highly productive and provides greater flexibility for a range of agricultural enterprises including cultivation and cropping. Its soils are also less subject to erosion and structural deterioration.

Lower agricultural quality. This land is less arable due to rock cover or steep slopes that require specific cultivation techniques and crop types to avoid land deterioration.

Table 3:	Agricultural land quality rating descriptions

| Land Class | Explanation | Example picture |
| --- | --- | --- |
| Class 1 Very high | Agriculturally versatile land, with high inherent productive potential through possessing deep permeable, friable, structurally resilient and fertile soils, a flat to gently undulating land form, and an annual growing season of up to 11–12 months either under natural rainfall or through the availability of irrigation. Suitable for intensive irrigated cropping and grazing. |  |
| Class 2 High | Agriculturally versatile land but requiring a higher level of inputs to achieve the same productivity as Class 1. Slope is greater, soils more variable, and the growing season is limited to 9–10 months, or extended to 12 months if irrigation water is available. Suitable for high production extensive cropping and grazing and irrigation. |  |
| Class 3 Moderate | Land capable of supporting grazing but limited in versatility. Generally unsuited to cropping either because of limitations due to slope, drainage, lack of topsoil depth, weaker structure, water-holding capacity or presence of rock. Fertility levels are moderate to low, and annual growing season can be limited to approximately 7-8 months due to dryness or wetness. With high inputs, moderate to high animal production may be achieved. |  |
| Class 4 Low | Land capable of supporting grazing under moderate to low stocking rates where clearing has occurred. Slopes are moderate to steep, with shallow infertile soils that need care in their management. Fertility levels are generally low. High inputs may not be economic. Erosion hazard is high. Forest is often the best and most stable form of land use. |  |
| Class 5 Very low | Land unsuited to agriculture. Constraints may be steepness of slope, shallow, sandy or rocky soils, or high erosion susceptibility. Environmental stability may be best achieved through isolating areas and strictly controlling or eliminating agricultural land uses. Removal of remnant indigenous vegetation must be avoided. |  |

### Agricultural case study

#### A case study with Barrie and Rae Tully, Strathewen

##### Feeding and breeding are the keys to success on a beef cattle farm.

Barrie and Rae Tully graze beef cattle on their 100 hectare farm in O’Deas Road. The property was purchased 50 years ago as an extension to their Doncaster orchard and cool store. In 1983 when the suburbs reached them, they moved to Strathewen with their young family.

Until eight years ago Barrie and Rae operated a mixed orchard of 30 hectares on their Strathewen property as their main business. Then they decided on a business and lifestyle change. In 2003, they discontinued orcharding and began their Angus beef breeding and fattening enterprise.

They coped with the recent long drought, and up until the 2009 fires they had built their herd to 100 head, including 60 cows. The fire severely damaged their house, and they lost 12 head of cattle, 90 percent of fencing (14 kilometres), sheds, stockyards and most farm machinery – and most of the pastures were burnt, including one kilometre of windbreak/shelterbelt trees. Faced with no pasture, ineffective fencing and cows beginning to calve, Barrie made the decision to sell all his surviving cattle and put all his effort into re-establishing the farm infrastructure, which is now complete.

Importantly the Tully’s were insured, but Barrie chose to rebuild the fences himself with help from CFA and VFF volunteers who built the boundary fences. He ruptured a tendon during the fire, so a contractor was used to replace some corner posts. Barrie observed that the surviving fences were in fencelines previously sprayed with Roundup. This was an important lesson, and he now sprays most fencelines annually.

In the meantime he also purchased a further 50 cattle and a bull and intends to increase the herd to the former 100 head in the near future. Barrie says he wants to produce as much as he can from the land and judges that the property remains well understocked. He intends to purchase more cows when prices moderate in the autumn of 2012, to bring numbers back up to about 70 cows.

To avoid over-capitalisation he decided not to replace all destroyed machinery but to use contractors for such operations as hay production and fertiliser spreading.

Pasture has not been improved since the fire, but the last two years have seen good rainfall and prolific pasture growth. Most pastures contain a perennial grass base that can include Cocksfoot, Perennial Ryegrass or Phalaris, with White and Subterranean Clovers. Hill pastures tend to contain a high proportion of annual grasses and the lower slopes and flats more perennial grass.

The main pasture weed is Bent grass, which competes strongly with pasture species, particularly when soil fertility is low. Barrie says, “There are three ways to deal with Bent grass; maintaining a strong vigorous pasture, over-sowing with pasture grasses and clover, or if the situation is very bad, spray out the area and re-seed with pasture species. Where we have the problem, we intend to over-sow some areas and re-seed others.” He says, “We don’t worry too much about annual pasture weeds such as Cape Weed. Grazing management keeps them under control.’

Blackberry is a serious weed on the property. Barrie says, ‘Before the fire Blackberry were virtually under control, and now young bushes are everywhere, particularly along

sprayed fencelines and the creek, so I spend a lot of time spot spraying Blackberry at the moment.” He also commented that the main pest animals are wild ducks and kangaroos. ‘They do more damage to pasture than rabbits, which are not a big issue on this property.”

Barrie tests the soil and has regularly fertilised pastures with phosphorus, potassium and molybdenum to a point were fertility levels now only require maintenance fertilising. Barrie also applies lime to counter soil acidity.

Testing showed that soils were very acidic and reducing pasture growth. He believes his orcharding background taught him the importance of proper plant nutrition in achieving high production pastures. He says, “Growing grass is much cheaper than making hay.” When he does make hay, he applies urea in September to the locked up paddocks to maximise production. He says, “It’s worth it.

We get a 33 per cent increase in hay yield from applying nitrogen fertiliser.”

Water supply is plentiful with two large dams of 18 and 14 megalitres built during orcharding days. The dams supply all stock and garden water, which is gravity-fed by pipelines to troughs in most paddocks and the garden.

The property comprises four of the Strathewen Land Management Units, including Gently Undulating Land of high agricultural quality, Floodplain of moderate agricultural quality, Moderately Undulating Land of moderate agricultural quality and Steep Land of low agricultural quality.

The steep land and creekline remain in native bush and are fenced from the grazing land. Barrie rotationally grazes all paddocks to maximise pasture productivity according to the capability of the land. To facilitate rotational grazing and pasture management, all 11 paddocks on the property are fenced along Land Management Unit boundaries. Barrie said, “We are very careful about our stocking rates and do not overstock. We would rather understock than have too many cattle.”

Barrie considers land conservation as a management priority. He said, “Soil erosion was very serious after the fires and the best way to control it was to grow grass for ground cover. Our creek is fenced under the Melbourne Water Stream Frontage Management Program and the creekline is in good condition despite the fire and flood of 2009.”

Barrie said, “We have had great success running cattle. We do it by the book. Feeding and breeding are the keys to success. We grow the right pastures with the right species and fertilise them. Our cattle are well-bred and well-fed with a balanced and sufficient diet of pasture and hay.” Barrie always buys well-bred cattle. He considers the better genetics offers the greatest rate of weight gain. And he believes that ”top quality stock in the market always impresses the buyer.”

### Ecological values

Ecological values are generally defined as the benefits that space, water, minerals, flora and fauna and other aspects of natural ecosystems provide for native life forms, such as clean air and water.

#### Bioregion

The Strathewen area is within the Highlands Southern Fall Bioregion. Bioregions are relatively large land areas characterised by broad landscape-scale natural features – hills, valleys, creeks and vegetation – as well as the environmental processes that influence them. These environmental and ecological processes include climate, geomorphology, geology, soils and vegetation. Bioregions are used as the broad scale mapping units for biodiversity planning in Victoria, adopted under Victoria's 1997 Biodiversity Strategy.

The Highlands Southern Fall Bioregion is the southerly aspect of the Great Dividing Range and is predominantly hilly, with geology of largely sedimentary rock with shallow stony soils and yellow duplex soils.

#### Significant flora and fauna

Significant plant (flora) and animal (fauna) records within the Strathewen area are detailed in Appendix 3. Plants and animals can be listed as being of state or national significance. This may mean that they are poorly known, rare or threatened with extinction. One nationally significant fauna record, Growling Grass Frog (Litoria reniformis), and 23 state significant fauna species have been recorded in the area.

No nationally or state significant flora species have been previously recorded although the study area supports potential habitat for numerous significant flora species.

The locations of these species are held in the DSE databases in the Victorian Biodiversity Atlas website . It is worth noting that significant species records need to be treated with caution; sometimes survey efforts across the area are not known. It is also highly likely that additional survey efforts would reveal additional significant species.

#### The Neroc report

In 1997 the former North East Regional Organisation of Councils (NEROC) published a report on significant fauna sites and habitats for north-east Melbourne. The NEROC Report, written by local field ecologist Cam Beardsall, provides a comprehensive description of sites of faunal significance and the species of native animals that require conservation management. The document also maps important fauna conservation sites (NEROC sites) and provides recommendations to conserve fauna habitat across the region.  Copies of this report can be obtained by contacting Nillumbik Shire Council.

While five NEROC sites of significance cover parts of the Strathewen catchment, most of the area is covered by three sites: NUH B82, NUH B83 and NUH B84. These are considered part of the Nillumbik Upland Hills (NUH) NEROC biophysical zone. The northern tip of the area covers the Kinglake Ranges (KR) biophysical zone and includes NEROC site KRB. At the south-east corner of the area is the Nillumbik Lowland Hills. The habitat and faunal significance of the sites is detailed in Table 4. A map showing the location of the sites in the Strathewen catchment is shown in Figure 4.  The NEROC findings have formed the basis for the current Nillumbik Shire Council planning control to protect and enhance environmental values, these controls are known as the Environmental Significance Overlays (ESOs).

Table 4:	NEROC sites of significance within the Strathewen catchment

| Site | Habitat Significance | Faunal Significance |
| --- | --- | --- |
| NUH C85 | Medium | Medium/Regional |
| NUH C86 | High | High/State |
| NUH C87 | High | High/State |
| PUH A88 | Medium | Medium/Regional |
| NLH A65 | Medium | Medium/Regional |

Source: NEROC report.

Figure 4:	NEROC sites in the Strathewen catchment

In addition to the NEROC findings and Environmental Significance Overlay (ESO), all vegetation – trees, shrubs, grasses, flowers - in an area or catchment can be categorised into Ecological Vegetation Classes (EVCs). These EVCs represent different vegetation communities and are identified and mapped across Victoria by DSE. They are a valuable tool in biodiversity planning and conservation assessment. EVCs help to give us a better understanding of our landscape and why it looks the way it does and why certain plants grow in certain areas.  DSE provides two sets of EVC mapping: Pre 1750 EVC mapping, and 2005 EVC mapping.

Pre-1750 mapping identifies the estimated extent of vegetation (EVCs) that occurred in Victoria prior to European settlement.  It is a modelled dataset based on field data, soils, rainfall, topography and historical records.

2005 mapping identifies the current extent of native vegetation and EVCs and their decline since 1750.

The pre-1750 mapping identifies ten EVCs in the St Andrews catchment (Figure 6). The 2005 DSE mapping identifies that, while these EVCs are all still present, their distribution is greatly reduced (Figure 7).

#### Remnant vegetation

Remnant vegetation within Strathewen is dominated by three EVCs, Herb-rich Foothill Forest, Grassy Dry Forest and Valley Grassy Forest.

Grassy Dry Forest occupies drier sites on exposed aspects and crests of ridges or on the drier areas of sheltered slopes. It is dominated by a low to medium height open forest of eucalypts including Red Stringybark, Bundy and Red Box to 20 m tall. The understorey consists of a sparse shrub layer, including Spreading Wattle and Common Cassinia, and is dominated by a high diversity of grasses and herbs including Honey-pots, Grey Parrot-pea, Ivy-leaf Violet, Red-anther Wallaby-grass, Wattle Mat-rush, Grey Tussock-grass and Weeping Grass.

Herb-rich Foothill Forest occupies the eastern and southerly aspects on lower slopes and in gullies. It is a medium to tall open forest to 25 m, dominated by a range of eucalypts including Narrow-leaf Peppermint, Messmate Stringybark and Mountain Grey-gum. It contains a large shrub/understorey tree layer, dominated by Blackwood, over a sparse to dense medium shrub layer dominated by Common Cassinia, Prickly Current-bush and Dusty Daisy-bush. It is characterised by a high diversity of herbs and grasses in the ground layer including Common Raspwort, Ivy-leaf Violet, Hairy Speedwell, Red-fruit Saw-sedge, Tasman Flax-lily, Grass Trigger-plant, Weeping Grass and Common Apple-berry. Most of the Herb-rich Foothill Forest is concentrated in areas adjacent to Kinglake National Park.

Valley Grassy Forest occupies fertile, well drained colluvial or alluvial soils on gently undulating lower slopes and valley floors. It is dominated by an open forest of various eucalypts that prefer moist or fertile conditions including Candlebark, Yellow Box, Long-leaf Box, Red Stringybark and Narrow-leaf Peppermint to 20m tall. It contains a sparse shrub layer of Black Wattle, Burgan, Common Cassinia and Cherry Ballart. The ground layer is seasonally dominated by a diverse array of moisture loving herbs, lilies, grasses and sedges including Kidneyweed, Tall Sundew, Thatch Saw-sedge, Small Poranthera, Grey Parrot-pea, Love Creeper and Weeping Grass. At the drier end of the spectrum the ground layer may be sparse and slightly less diverse, but with the moisture-loving species still remaining.

Smaller remnants of Riparian Woodland occur along Arthurs Creek and Creekline Herb-rich Woodland along minor creeklines and tributaries. Heathy Dry Forest occurs in areas adjacent to Kinglake National Park on exposed aspects of ridge tops and steep slopes. Strathewen also contains minor remnants of Gully Woodland, Damp Heathy Woodland, Damp Forest, Riparian Scrub, Swampy Riparian Woodland and Shrubby Foothill Forest.

Care is needed when using EVC-modelled maps as they provide a guide only. Vegetation should be verified on the ground before undertaking any management actions relevant to identified EVCs.

Figure 6:	EVCs Pre-1750

Figure 7:	EVCs 2005

Each EVC in Strathewen can be assessed in terms of its significance in our bioregion. How commonly the EVC occurred in 1750, how much is left and how degraded it is all contribute to a measure of the as the Bioregional Conservation Significance (BCS). BCSs are: Least Concern, Rare, Depleted, Vulnerable, Endangered and Presumed Extinct. A map of Bioregional Conservation Significance of the native vegetation EVCs’ conservation status, giving us a measure known in Strathewen, is shown in Figure 8.

EVCs within our area range from Least Concern to Vulnerable, with the latter often found along waterways and gullies.

#### Biolinks

The resilience of our ecosystems can be improved by creating and maintaining biolinks. The concept of biolinks was developed as a land use tool to maintain and improve biodiversity values. It was initially targeted at fauna, and its key objective was to identify areas where connectivity could be improved to assist animals to move through the landscape. In part, biolinks can be understood as wildlife corridors which help species move across the landscape rather than remain restricted to small isolated patches. However, biolinks benefit not only flora and fauna species but also whole ecological communities. In areas dominated by agriculture or fragmented by development, biolinks may help to restore connections between habitats. They can also effectively increase the size and connectivity of existing reserves, parks and privately owned habitats.

Biolinks allow species of plants and animals to remain in areas as well as adapt and evolve, thus maximising their opportunities to respond positively to challenges such as climate change. Without these links, species and populations will become isolated and gradually disappear.

Important biolinks were identified in the NEROC report, and Strathewen supports several strategic biolinks through Arthurs Creek, an east-west habitat link through NEROC area NUH C85 and habitat links from the east and south-east through NEROC area NUH C86. The Strathewen Landcare Group has also implemented some biolinks on private land.

Within the catchment most habitat links are intact and in good condition. However, there are some areas that have only poor or degraded links. The quality of these links may be increased by fencing them off and allowing for natural regeneration, or – if natural regeneration is inadequate – revegetation using locally indigenous species. Domestic cats and dogs must also be controlled in habitat link areas if they are to serve their purpose. Restoring and/or creating biolinks requires cooperation between land managers.

#### Biosites

A biosite is a physical area of land or water which contains biological assets with particular attributes. These attributes might be the presence of rare or threatened plants or animals or the conditions required for their survival (habitat). We have five DSE biosites in our area. The biosites and their significance are identified in Table 5, while Figure 9 maps them.

Table 5:	Biosites within the Strathewen catchment and their significance

| Biosite (with Identification Number) | Significance |
| --- | --- |
| Apteds Bushland – Hewetts Road, Strathewen (4887) | State |
| Chadds Creek (#4885) | State |
| Arthurs Creek Upper Reaches (#5276) | Regional |
| Deep Creek – Running Creek (#5025) | Regional |
| Arthurs Creek – Middle Reaches (#5073) | Regional |

4887 – Apteds Bushland – Hewitts Road, Strathewen (State significant): This biosite includes the larger private bushblocks surrounded by the Cottles Bridge-Strathewen Rd, Shaws Rd, Hildebrand Rd and Hewitts Rd and smaller adjoining blocks on the north side of Hewitts Rd. Overall the Biosite covers approximately 170ha.  The site meets the significance criteria for ecological integrity and viability, richness and diversity, and rarity and conservation at a State level for flora. It contains significant species including Dandenong Range Cinnamon Wattle Acacia leprosa (Dandenong Range variant), Velvet Appleberry Billardiera scandens var. brachyantha, Wine-lipped Spider Orchid Caladenia oenochila, Brush-tailed Phascogale, Lace Monitor and Barking Owl. Current identified threats include domestic stock, herbivory by exotic and native species, invasion by environmental weeds, and soil disturbance and erosion.

4885 – Chadds Creek (State significant): This Biosite ranges along Chadds Creek from the confluence with Arthurs Creek to Kinglake National Park. It contains approximately 740 ha of mountain and foothills. The site meets the significance criteria for ecological integrity and viability, richness and diversity, and rarity and conservation at a State level for flora and fauna. This includes Crested Sun Orchid Thelymitra X irregularis, Masked Owl, Barking Owl Ninox connivens, Southern Varnish Wattle Acacia verniciflua (southern variant), Brush-tailed Phascogale, Common Dunnart Sminthopsis murina, Green Scentbark Eucalyptus fulgens, Lace Monitor Varanus varius and Mountain Galaxias Galaxias olidus. Current identified threats include habitat fragmentation, timber harvesting, inappropriate fire regimes, invasion by environmental weeds, soil disturbance and erosion, domestic stock, herbivory and pollutions/toxins.

5025 – Deep Creek – Running Creek (Regional significant): The habitat of this site includes the foothill catchments of the Deep and Running Creeks between Brennans Rd east and Kinglake National Park. It covers approximately 1100ha of mountain and foothill forest including Herb-rich Foothill Forest. The site meets the significance criteria for ecological integrity and viability, and rarity and conservation at a regional level for flora and contains a richness and diversity for fauna. Significant species present include Growling Grass Frog Litoria raniformis, Mountain Galaxias Galaxias olidus, Speckled Warbler Pyrrholaemus sagittatus and Yarra Gum Eucalyptus yarraensis. Current identified threats include soil disturbance and erosion, domestic stock, introduced herbivores, water level and flow changes, and land use changes including increased cultivation.

5276 – Arthurs Creek – Upper Reaches (Regionally significant): This site encompasses Arthurs Creek from above Chadds Creek confluence to Kinglake National Park and covers approximately 630 ha of mountains and foothills.  The site meets the significance criteria for ecological integrity and viability, and richness and diversity for flora and fauna. It contains significant species including Climbing Galaxias Galaxias brevipinnis, Lace Monitor Varanus varius and Mountain Galaxias. Current identified threats include invasion by environmental weeds, land use change and intensification of agriculture, residential and commercial development, herbivory by introduced and native species, carnivory by introduced species, pollutions/toxins, domestic stock, soil erosion and instream barriers including dams.

5073 – Arthurs Creek Middle Reaches (Regionally significant): This site stretches linearly along Arthurs Creek from Arthurs Creek to Strathewen. The broadest section occurs in the extreme south at the confluence of Arthurs and Running/Deep Creeks. It includes Arthurs Creek township and covers approximately 350ha of foothills. The site meets the significance criteria for ecological integrity and viability, rarity and conservation, and richness and diversity for flora and fauna. It includes significant species such as Speckled Warbler, Swift Parrot Lathamus discolor and Matted Flax-lily Dianella amoena. Current identified threats include invasion by environmental weeds, land use change and intensification of agriculture, residential and commercial development, herbivory by introduced and native species, carnivory by introduced species, pollutions/toxins, domestic stock, changes to water flow and levels, soil erosion and instream barriers including dams.

Roadside vegetation

Roadsides in our area generally support native vegetation, which varies in quality from moderate to good condition. (The Nillumbik Roadside Vegetation Plan is a reference document in the Nillumbik Planning Scheme at Clause 22.06 (Roadside Management Policy). It aims to ‘Maintain and enhance the environmental, historical and landscape values of Nillumbik’s roadsides’. When revised, the plan will incorporate government directions on how roadside vegetation is to be managed as a consequence of the recommendations of the Bushfires Royal Commission.)

Roadside vegetation has been mapped for the Nillumbik Shire Council. See Figure 11 for mapping of roadside vegetation quality in Strathewen.

#### Waterway health

Arthurs Creek is the major waterway that runs through our catchment.  It is recognised in the Port Phillip and Westernport River Health Strategy as being of very high importance in the region due to its ability to support important creekside plants, provide habitat for fish and other aquatic creatures and its water quality. The management objective for river health is to maintain ecologically healthy rivers, and Athurs Creek’s current condition is rated as good. The targets identified in Table 3 are intended to maintain that condition.

Table 3:	Diamond Creek management targets

| Aspect | Current rating | Target |
| --- | --- | --- |
| Water quality | Excellent | Excellent (maintain) |
| Aquatic life | Good | Good (maintain) |
| Habitat and stability | Good | Excellent |
| Vegetation | Good | Excellent |
| Flow | Excellent | Excellent (maintain) |

In 2010, a study was commissioned by Melbourne Water to examine the effects of the 2009 bushfires on Steeles, Diamond and Arthurs Creeks. The results of this study, known as a geomorphic study, found various threats to river health following the 2009 bushfires.

The generation of ash increased the soil water repellence. This can lead to various indirect effects on animal survival, catchment hydrology (the way in which water moves through the catchment) and sediment transport (the way in which creeks transport soil dissolved in water). There were changes in stream flow, erosion and sedimentation. These were triggered or made worse by heavy rainfall events and adversely affected aquatic fauna and flora. The changes also altered channel erosion and sedimentation and impacted on the stability of bridges, rock chutes and other waterways infrastructure. There were negative effects on the health targets for waterways in the catchment and downstream; increased risks to private property and flooding.

#### Community engagement and capacity-building

To achieve the actions identified in this CERAP, we need to see ourselves as land managers, not just landholders and residents. We need to be aware of the problems and acknowledge them as important issues. We need to be prepared to act, know what measures to take, at what scale and with whom to cooperate.

Catchment management involves rehabilitation of eroded landscapes, reconnecting fragmented native habitat, protecting rare or endangered species, managing invasive plants and animals, sustainable agricultural land management and improving catchment water quality. These are all complex tasks and interconnected issues. They require cooperation between neighbours and ultimately people across the wider catchment. Major community engagement and capacity-building programs will be needed to support us in this work. A landscape-scale plan is also needed over the medium to long term.

Capacity-building programs generally fall into the categories of awareness raising, information and knowledge, skills and training, and facilitation and support. By building peoples’ ability and motivation to act, the capacity-building activities can contribute to greater and more effective community engagement and action in developing and implementing this CERAP.

Potential participants in capacity-building could include the following:

Subsets of landholders with specific land use interests (e.g. farmers, owners of bush blocks, Melbourne Water) or those located within specific neighbourhoods.

Students.

Community groups (e.g. Landcare, the CFA, fireguard groups).

Regional organisations (e.g. Port Phillip & Westernport Catchment Management Authority, industry groups).

Government officers including Council community support and coordination staff.

Technical and financial advisers, and facilitators.

When planning for capacity-building, a range of approaches for engaging various participants should be considered. It is important to avoid the ‘one size fits all’ approach, as most on-ground action is in the hands of individual landholders and local groups, and we have differing interests and needs.

In particular, the targeting process should consider those people who are not currently engaged but whose participation is critical for achieving CERAP outcomes.

# Challenges for management of the strathewen catchment

This section gives a brief overview of areas of the catchment and some of the challenges faced.  Actions to address challenges are to be found in Section 6.

## Agriculture

Our residents are attracted to both the agricultural and bushland landscapes of the Strathewen catchment. The settlement pattern that combines agriculture and bushland has both production value and value for maintaining the ambience of the landscape. Small farms and bush properties are the most numerous forms of establishments, with few traditional broad acre properties. The many small to medium-sized farms are mainly beef cattle or horse-raising enterprises.

Operators of small farms generally rely on off-farm income, and purchase of a small farm is likely to be a lifestyle decision. The combining of farming with non-farm income as a permanent change is therefore crucial to the future sustainability of Strathewen. The proximity of Strathewen to the Melbourne metropolitan area enables small producers to focus on value-adding and produce sales to tourists and customers of farmers markets.

Challenges for farmers in our catchment include drought, water scarcity, increased running costs and reduced viability of traditional commercial agricultural enterprises. Climate change, growing urbanisation and new patterns of land use, threats from the introduction and spread of weeds and pests, and changing community and consumer expectations are further challenges.

## Pasture quality

The quality of pasture is, of course, an important issue for our farmers.

Pasture deterioration reduces soil quality. A loss of groundcover leads to increased run-off and soil disturbance and soil degradation through erosion, compaction, loss of fertility and acidification. This is a particular challenge in St Andrews, with its erodible and surface-sealing soils, which are also naturally acidic and low in natural fertility.

There are other problems related to pasture deterioration. Stock water storages and water quality may be reduced. There may also be a loss of pasture species (native or introduced) with a change to inferior species or weeds. What about salinity? Ask Tim?

All of these problems lead to reduced carrying-capacity (ie reduce the number of animals that can graze in one paddock) of pasture.

The causes of deterioration include grazing pressure that exceeds carrying-capacity (ie too many animal in one paddock) for a particular land capability. Grazing systems that are not suited to the production potential or persistence of the pasture type also cause pasture to deteriorate. Lack of input of fertilisers and/or lime can cause problems and these issues are often related to a lack of knowledge (particularly for new property managers), drought and bushfire.

The challenges to good pasture outlined above may in part be addressed by education for good management.

## Ecological values and native vegetation

There is strong appreciation for the bush in the Strathewen community and awareness of the catchment’s ecological values. The bush landscapes of Strathewen have always  attracted many residents to the area and justly continue to do so. Much of the remnant bushland in Strathewen is privately owned.

The protection and enhancement of our existing remnant bush with its animal and plant populations is the best way to conserve biodiversity across these landscapes. Native animals struggle to replenish their population numbers when they have to move between small areas of habitat in a fragmented landscape with little connectivity. Fragmentation is worsened after disturbance events such as bushfire. Therefore, large natural areas of remnant vegetation are of fundamental importance for nature conservation and are irreplaceable. All other things being equal, large remnants are inherently more valuable than groups of small, fragmented patches that add up to the same size.

If areas of bushland have become degraded, natural regeneration of native plant species is best; as we have seen post-fire the bush is uniquely adapted to fire. Research shows that restoration of bushland through revegetation or re-introduction is unlikely to return that area to its original condition with all of its inherent ecological processes and resilience. These ecological processes are vital in the services they provide to the human community – carbon sinks for example. Restoration should be targeted firstly to areas which are of high quality, moving on to those of lower quality when time permits. Threats to biodiversity such as weed incursion should be treated at their source.

- While the Strathewen area supports large areas of relatively intact native vegetation, there are also scattered mature native trees in agricultural paddocks. These provide a range of productivity benefits such as shelter for stock, reduction of wind and water erosion, and seeds for regeneration (in the paddocks and elsewhere). They can be important habitat for native fauna by providing a conduit or stopping off point for animal movement between patches of intact vegetation, and they may also be a source of food. These trees are threatened by ringbarking and uncontrolled grazing in agricultural areas with biodiversity values. As a result, they are prone to dieback. There is also a lack of protection for scattered native trees.

Our waterways and their unique creekside plants (riparian forests) need protection too. When creeks and significant gullies are left unfenced, stock may have access to graze and trample riparian vegetation. Creek banks become trampled and begin to erode and water quality is reduced. This practice often goes hand in hand with overgrazing of pastures, particularly in times of low rainfall or overstocking.

Private landholders with remnant bush on their property need to be aware of their responsibilities regarding noxious weed control, and of legislation that protects native vegetation., such as the Planning and Environment Act 1987 that requires a permit to remove, destroy or lop native vegetation. See (put this in appendix)

Challenges to our bushland then, include clearing for housing, weed invasion and fragmentation.

## Erosion

Strathewen has highly erodible soils, and there is an enhanced risk of erosion occurring more widely on sloping land with low levels of vegetation protection and high run-off, especially on roadways and driveways which are inadequately designed. Excessive run-off and rate of run-off from some development areas is aided by an expanding area of hard surfaces on properties and unsealed public roads. This is due to expanding subdivision, housing development and infrastructure such as dams and ménages. A lack of knowledge of internal road and drain design and maintenance contributes to this issue.

Much of the steep land has also been bared by the 2009 fires, which has accelerated water flows. In turn, the higher volumes of faster flowing run-off have greater erosive power, and waterways have low capacity to support increased high energy run-off. There are also locally significant areas of serious tunnel and gully erosion, and new gullies forming from collapsing tunnels.

Stream bed and bank erosion, turbidity and sedimentation of waterways lead to a number of other problems. These include reduction in stream flow and deterioration in the in-stream biota habitat.

Related problems are siltation of dams, soil loss, and silt/sediment movement.

Our erosion challenges include keeping our soil in paddocks and the bush and slowing existing erosion to prevent further long-term damage.

## Pest plants

Pest plants – weeds - are considered by many of Strathewen landholders to be our highest priority for land management.  Pest plants reduce the integrity of both bush and agricultural land, and some may eliminate native species or replace a whole plant community or EVC.  Weeds also reduce the productivity of grazing and cropping systems through yield reduction and contamination of produce, and by providing harbour for pest and disease.

Since the February 2009 fires, our weed problems have increased, as weeds compete with pasture species and invade land that was used for pasture before the fires. They are able to out-compete recovering fire-affected pasture species and quickly colonise bare land. This has reduced pasture production, carrying capacity and animal production.

The invasion of noxious weeds into pasture land also has potential for adverse animal health issues; for instance, the impact of poisonous or spiny weeds on stock. Chilean Needle Grass (Nassella neesiana) is a concern, as is Sweet Vernal Grass (Anthoxanthum odoratum), promoted by wet weather, and Burgan (Kunzea leptospermoides), which may colonise land used for pasture before the 2009 fires.

Burgan is a native shrub species that occurs naturally in the Strathewen area.  It commonly colonises disturbed areas and can alter the structure of native vegetation by out-competing other shrub and understorey species in the short term to reduce biodiversity. Burgan can also colonise areas near infrastructure such as dwellings and sheds and become a fire hazard. Planned removal of Burgan from these areas may be an appropriate strategy.

- Weed invasion results from roadsides and inadequate control works by land managers. Invasion of garden escapees from the interface with rural living areas is a particular problem. Significant factors are a lack of knowledge about the impact of weeds on native ecosystems and an inability to identify weed species (particularly by new property managers). This is exacerbated by lack of time, financial resources or equipment to carry out control works.

Challenges related to pest plants include a lack of understanding of weed species and how they are spread, absentee landholders and new and emerging pest plants.

## Pest animals, including domestic cats and dogs

The pattern of settlement and fragmentation of the landscape in Strathewen has allowed the spread of feral animals, which are predators of native flora and fauna. Roaming cats and dogs are predators too – a problem linked to increased urbanisation. St Andrews has also experienced an increase in some pest animals since the 2009 fires.

- Some pest animals are of particular importance in the catchment, as follows:

### Rabbits

Rabbits have recovered and increased in numbers post-fire due to a number of factors – higher rainfall, green pick and additional harbour in regenerating bush.

Rabbits threaten the values of our public and private lands. The Department of Primary Industries is able to use the provisions of the CaLP Act 1994 (see wherever the link to this is) to enforce rabbit control on private land.

The most appropriate method for rabbit control will depend on your situation, available resources, and preferences.  Refer to Best Practice guides for more detail.

All methods must comply with relevant agricultural chemical, animal welfare, and firearms legislation. Baiting for rabbits with 1080 poison is not usually undertaken in closely settled areas because of the unacceptable risk to domestic pets.

The Council offers subsidies to landholders for rabbit control works if you are working with your neighbours in a Rabbit Action Group. These generally cover approximately one third of works’ costs.

### Foxes

Foxes too are increasing in the Strathewen area as they breed up due (in part) to high rabbit numbers.

Foxes are identified in the NEROC report as a threat to regional biodiversity. They penetrate deep into residential areas and cause serious environmental damage through predation and the spread of disease on native animals. They may also attack newborn livestock, raid chicken coops and disturb domestic pets. Coordinated action by a group of landowners will provide a higher level of control.

As for rabbits, the most appropriate method for fox control will depend upon your situation, available resources, and preferences. Refer to Best Practice guides for more detail.

### Wild Deer

Wild deer are one of Australia’s worst emerging pest problems, causing damage both to the natural environment and agricultural businesses. Populations in St Andrews may be expanding once again, with deer invading new areas post-fire.

Integrated control of deer should be implemented now while the population is emerging. Shooting is generally regarded as the best option for control of deer, although  a high level of skill and a specialist rife is required. Help here? Australian Shooters? Parks Vic?

### Wild Dogs

Wild dogs are declared ‘established pest animals’ under the CaLP Act 1994. They are a major threat to livestock and production on private land in provincial Victoria, including the St Andrews catchment, and they prey on native fauna.

An integrated approach should be applied to managing wild dogs. A control program may include baiting, trapping, shooting, exclusion fencing, and encouraging good animal husbandry practices to minimise attacks on stock.

The Department of Primary Industries offers support to producers after wild dog attacks.

### Domestic animals

- Direct predation by cats and dogs can be devastating to many indigenous animals, most particularly to ground-dwelling and foraging species such as quail, bush-rats, frogs and even possums. Cats will readily climb and take birds, gliders and bats. Dogs that are regularly allowed to roam free from their property can form packs and will attack larger native mammals.

- Landowners should contain domestic animals within restricted areas on their property, not only to protect biodiversity but to safeguard their pets.

## Fire

Fire has always been present on the Australian continent, and has been significant in shaping much of the landscape. St Andrews is no exception; it is a fire-prone landscape with climate, hill slopes, aspect and vegetation types that all act to influence the degree of fire hazard. The history of bushfires, projections for future temperature and rainfall all indicate increased drought and bushfire events.

Fire is part of the history of the Strathewen catchment, and three major fires have occurred in the last 72 years. In 1939 the whole area was burnt. The January 1962 fire burned through Kinglake National Park to Strathewen and south to St Andrews.

In the 2009 fires Strathewen suffered the tragic loss of 27 people. The community’s buildings and facilities were destroyed, agricultural businesses were severely impacted, 82 properties were damaged or destroyed, and trade businesses were adversely affected. Native flora and fauna were seriously affected, and substantial damage occurred to local waterways. Significant damage also occurred to road infrastructure and signs, with erosion damage to drainage infrastructure and culverts. Subsequent rain led to further erosion and flood damage in burnt areas and unburnt areas downstream.

- In most cases, native vegetation burnt in the bushfires is regenerating by natural processes. Indeed, many plants and animals have evolved to survive fire events, and are reliant on fire to regenerate and maintain their health. However, biodiversity is dependent on appropriate fire regimes (fire intensity, frequency, season, extent and type). Frequent and intense fires may alter the composition of various vegetation communities. High fuel levels may result in fire temperatures at levels which destroy large eucalypts that provide habitat for fauna species.

In many cases, weeds are invading and must be controlled before they become established. Where erosion is occurring, planting of native vegetation or direct seeding may be required to stabilise soils and assist with the natural regeneration process.

## Climate Change

The report published by Land and Water Australia in 2008, Glimpsing Victoria's Future Climate (will this report be in the resource database?) provides climate change projections for Victoria. It indicates that Victoria’s climate in future decades will differ from that of the past.

Temperature projections are for continued warming. Rainfall projections are more mixed but mostly indicate a drying trend, particularly during winter and spring. The combination of projected warming and less rainfall has significant implications for agriculture and stream flow.

By 2030, annual rainfall in Victoria is projected to decrease by up to 5 per cent relative to the climate of around 1990. By 2070, a decrease of 5–10 per cent is likely under a low greenhouse gas emission scenario, or a 10–20 per cent decrease under a high emission scenario. Winter and spring rainfall is likely to decrease, whereas changes in summer and autumn rainfall are less certain. Projections show an increase in rainfall intensity and an increase in the number of dry days. This suggests that Victoria’s rainfall patterns will have longer dry spells interrupted by heavier rainfall events.

By 2030, annual average temperatures over Victoria are projected to increase by at least 0.6° C, relative to the climate around 1990. By 2070, this increase is at least 1.0° C under a low emission scenario, and at least 2.5° C under a high emission scenario.

Along with the increase in mean temperatures, an increase in the frequency of very hot days and nights is likely. Projections indicate that by 2030 Victoria will experience a few more days per year above 35° C than now, and about twice as many by 2070 under a high emission scenario. Conversely, the frequency of frosts and very cold days and nights is likely to decline.

The combination of projected warming and less rainfall has adverse implications for run-off and water storage. By 2030, stream flow into Victorian dams is projected to decline by 7–35 per cent relative to historical average flows.

In summary, this drying and warming scenario will induce a range of threats to agriculture, including the following:

declining productivity due to increased drought and bushfires

crop yields benefiting from warmer conditions and higher carbon dioxide levels, but vulnerable to reduced rainfall

reduced water availability

greater exposure of stock and crops to heat-related stress and disease

earlier ripening and reduced grape quality

less winter chilling for fruit and nuts

southern migration of some pests

a potential increase in the distribution and abundance of some exotic weeds.

These climate change-induced threats to agriculture are likely to create a greater demand for agricultural land and agricultural production in cooler, higher rainfall regions in the state. This could include the St. Andrews catchment.

While there may also be some consequent benefits from climate change, these are not identified in the above-mentioned climate change report.

## Community engagement

Rehabilitation of eroded landscapes, reconnecting fragmented native habitat, protecting rare or endangered species, managing invasive plants and animals, sustainable agricultural land management and improving catchment water quality are complex tasks. They are interconnected issues. Also, measures to repair and sustainably manage the environment requires co-operation between neighbours, and ultimately people across the wider catchment. A landscape-scale plan is needed over the medium to long term.

To achieve the actions identified in this CERAP, land owners need to see themselves more as land managers and need to become aware of the problems and acknowledge them as important issues. They need to be prepared to act, know what measures to take, and at what scale and with whom to co-operate. Major community engagement and capacity building programs will be needed to support landholders in this work.

These programs generally fall into the categories of awareness raising, information and knowledge, skills and training, and facilitation and support. By building peoples’ ability to act, and their motivation to act, the capacity-building activities can contribute to greater and more effective community engagement in developing and implementing this CERAP.

Detailed consideration is needed to the following questions to maximise the success of engagement and capacity-building actions:

What specific behaviour and practice changes are required to achieve the priority outcomes?

What are the specific, critical capacity-building activities that will most effectively support the achievement of these changes?

What pre-requisite and co-requisite activities are required to successfully undertake these capacity-building activities?

What has already been done and is the proposed activity building on this?

Where geographically within the catchment should capacity-building activities be targeted in order to best achieve priority outcomes?

Who within the target areas should be specifically identified for involvement in capacity-building?

When should specific capacity-building activities be undertaken and in what order? Which are time critical, and which cannot be undertaken until others have been completed?

Which are the most appropriate delivery mechanisms in terms of who delivers the services (e.g. local government, catchment management authority, community support network, educational institution or other organisation/group)? What should be their approach?

Who will supply the resources?

## Actions

There are many actions across all areas that landholders can undertake, either individually or in cooperation with other landholders, which will have a direct positive impact on the sustainability of our catchment.

There are also actions that, while they may be initiated by individuals, require catchment-scale action and/or coordination of private and government land managers across property boundaries, or are concerned with capacity-building in the community. These fall under the responsibility of relevant authorities in the Strathewen area, particularly Nillumbik Shire Council, or are useful activities for groups such as Landcare.

These actions, together with the relevant responsibility for them, are detailed below under the themes of Agriculture, Waterway health, Biodiversity and Rural living.

## Agriculture

Goals:

- To encourage adoption of ‘best’ practices in all agricultural landscapes

- To identify agricultural enterprises for the future

| Actions | Responsibility |
| --- | --- |
| Minimise weeds now and in the long-term. - Prevent and intervene early to eradicate new weeds. - Contain and reduce the level and impact of existing weeds. - Maintain achievements in weed management. - Collaborate to prioritise and control weeds with neighbours, Nillumbik Shire Council, Parks Victoria and Melbourne Water. - Educate yourself about key weeds in your area. - Remove Burgan for fire prevention purposes. Ensure that no covenants or other legal agreements exist on your land that protect native flora, and make sure that other native flora species are not destroyed during the removal program. | Landholders |
| Improve weed knowledge and control in the community. - Identify and map weed distribution and prioritise weeds for control. - Engage with Landcare groups. - Facilitate better communication between Council Roadside works crews and Council’s Environmental section. - Coordinate landholders’ weed control measures. - Provide more public information (e.g. letters and pamphlets) for land managers including new managers and help them plan and adopt weed control measures. - Promote the benefits of weed management for landholders’ own and adjacent properties. - Send a rate notice reminder for weed eradication and control (e.g. for Blackberry). - Improve land managers’ access to professional advice, courses and forums about weeds from various agencies. - Improve contractor knowledge and practices to prevent the spread of weed species (e.g. Chilean Needle grass). - Provide funding for specialist weed spotters and spraying. - Promote Council’s Land Management Incentives program. - Ensure that contractors apply vehicle hygiene and earthworks practices to reduce the spread of weeds. - Provide an expert person to confirm species identification. (Photographs are useful but are not sufficient to provide confidence in species identification.) - Hold weed management field days in the catchment. - Identify garden plants that have the potential to become bushland invaders. | Council, Landcare |
| Provide whole property/farm planning and advice sessions and/or courses. These sessions/courses should include sections on landscape (e.g. basic ecology and EVCs), weed and pest animal control, erosion control, property driveway and road design, pasture management and dealing with fire and post-fire issues. They could target new land managers. | Landcare, Council, DPI |
| Protect existing scattered paddock trees and limit dieback. Fence selected trees to protect them from stock and routine agricultural practices in the paddock. Plant shade trees away from isolated paddock trees for stock. Wrap wire netting around trees that are being ring-barked by stock. Do not apply fertiliser in the root zone of the tree. Reduce herbicide spray drift as much as possible. Do not burn logs, stumps or fallen branches. If they are in an inconvenient place, move logs to a more appropriate remnant vegetation area or creek to provide wildlife habitat. | Landholders |
| Help natural regeneration. Use temporary fencing and enclose an area twice the size of the tree canopy to encourage regeneration. Manage grazing to help young plants survive. Control herbivores such as rabbits, hares and goats. | Landholders |
| Control pest animals. - Plan and adopt pest animal control measures and have access to suitable machinery and equipment. - Cooperate with your neighbours in planning and taking action. - Use Council’s Land Management Incentives program. - Seek advice from professionals and use skilled contractors if necessary. | Landholders |
| Implement pest animal control programs. - Continue existing and form new rabbit action groups. - Continue successful fox and rabbit control programs. - Target control programs at deer and goats. - Provide landholders with advice, including workshops on rabbit control. - Provide access to machinery and equipment for rabbit and fox control as well as skilled contractors. - Educate land managers on the impacts and responsibilities of pet ownership. | Council, Landcare |
| Control and reduce erosion. - When building farm tracks, adopt sound design, siting and construction methods. - Save or replace topsoil in affected areas. - Use Council’s Land Management Incentives program. - Cooperate with your neighbours where erosion crosses farm boundaries. | Landholders |
| Assist landholders to control erosion. - Identify the extent and severity of erosion in Strathewen, and map erosion problems, including silting of dams. - Manage boundary cooperation across farms. - Provide information about suitable track design, construction and repair. - Provide technical support for design, siting and construction of drainage and water disposal for tracks, and erosion control and prevention. - Ensure there is accessible advice for erosion control and sustainable agriculture appropriate to land capability. | Council |
| Maintain adequate pastures. - Ensure that grazing pressure does not exceed carrying capacity for your particular land capability. - Use grazing systems suited to the production potential or persistence of the pasture type on your land. - Use adequate input of fertilisers and lime. - Improve your knowledge of pasture management and your particular soil type. (Strathewen’s soils are highly erodible, hard-setting and surface-sealing. They are naturally acidic with low fertility.) | Landholders |
| Promote suitable pastures. - Promote awareness of suitable acid-tolerant grasses, pasture species, minimum till/over-sowing techniques and grazing management. - Provide programs and funding for an agronomic extension officer. - Provide access to professional knowledge. - Provide access to technical information. - Provide job-lotting for soil tests for a large number of landholders. | Council, DPI |
| Plan for bushfire events. - Understand and become involved in developing the Fire Safety Plan for Strathewen. | Landholders |
| Assist landholders to prepare for bushfire. - Coordinate development of the Fire Safety Plan for Strathewen on environmental and land management matters. - Investigate the findings of other studies into regeneration after fire to understand the nature of natural succession and fuel-load build-up. - Draw on local knowledge of fire history. - Improve knowledge, particularly for new landholders, through improved access to CFA fire plans and strategies. - Improve land managers’ knowledge through improved information access, particularly on ways to respond to seasonal variability and extremes of weather. | Council |
| Manage conflicts between landholders. (Conflict arises from increased development density at the urban/rural interface, particularly about invasion of pest plants and animals.) - Involve new landholders in land management programs. - Improve knowledge of sustainable land management practices by new and existing landholders. - Target advice to new and existing landholders. - Provide access to weed control and rabbit control works funding assistance. | Council |
| Improve community understanding about climate change. - Provide information to land managers, particularly on ways to respond to seasonal variability and extremes of weather. | Council, DPI |
| Identify and promote agricultural enterprises for the future. - Prepare a case for the protection of strategically important agricultural land from further development. - Trial potential alternative crops. - Encourage and educate small-scale agricultural producers to maintain agricultural land in sound condition by applying sustainable practices and remedying past land problems such as soil erosion. - Provide short courses for small producers to focus on viable enterprises, value-adding and produce sales to tourists and customers of farmers markets. - Promote the Victorian Government’s Farmers Markets Support Program – funding for rural, regional and peri-urban councils to undertake feasibility studies into proposed farmers markets, establish new markets and expand on existing ones. - Promote the matching of land use with land capability. | Council, DPI |

## Waterway health

Goal:

- To manage the catchment for protection and improvement of water quality

| Actions | Responsibility |
| --- | --- |
| Protect waterways in your area. - Exclude stock from waterways by fencing. - Regenerate and enhance riparian vegetation. - Cooperate with your neighbours along streams. | Landholders |
| Improve community knowledge of how to keep waterways healthy. - Undertake vegetation mapping. - Undertake stream condition assessments. - Coordinate actions of adjoining landholders along streams. - Improve knowledge of new and existing landholders through improved access to information. - Provide incentives to fence waterways. - Increase controls on the design of private roads and drains. - Promote Melbourne Water’s Stream Frontage Management Program to private landholders with freehold or licensed waterway frontage. (The program provides support for fencing, off-stream stock watering, weed control, re-vegetation and so on.) - Target other municipalities, Parks Victoria and Committees of Management to complement works on private property, through Melbourne Water’s Corridors of Green Program. - Support community groups to access Melbourne Water’s Community Grants Program when working on public land. | Council, Melbourne Water, Landcare |

## Biodiversity

Goals:

- To protect and enhance native vegetation and fauna populations

- To secure important biolinks by protecting and enhancing remnant native vegetation and linking core areas

| Actions | Responsibility |
| --- | --- |
| Protect flora and fauna in your area. - Control domestic cats and dogs so that they do not pose a threat to native fauna, and keep them out of habitat links. - Control pest animals such as feral cats, foxes, rabbits and deer. - Control pest plants in known habitat areas, to maintain and enhance existing fauna habitat and protect significant flora and fauna. - Retain timber in native vegetation areas to provide habitat for hollow-dependent species. - Protect and establish seedlings from scattered native paddock trees. - Fence around remnant vegetation where possible. - Fence off areas that can act as corridors to link core areas of native vegetation. - Implement re-vegetation in areas where natural regeneration is not adequate. - Conduct fuel reduction activities to ensure that large hollow-bearing trees are not destroyed during intense fire situations. This includes raking for a minimum of one metre around all big old trees. (Hollows suitable for many fauna species do not form in eucalypts until they are 150–200 years old.) - Be aware that some predatory native fauna may also be affected by poisoning regimes aimed at rabbits, which may be a food source for some animals, particularly owls and the nationally significant Spot-tailed Quoll. (More information on alternative methods of rabbit control can be found on the Victorian DPI Integrated rabbit control webpage.) - Establish a monitoring program to record fauna findings. - Enter into a voluntary agreement through Trust for Nature or Land for Wildlife. | Landholders |
| Improve community knowledge of biodiversity in Strathewen. - Promote community awareness of significant species. - Promote the Nillumbik Shire Land Management Incentive Program to landholders adequately managing their land. - Educate landholders on the benefits of protecting and retaining native vegetation. - Ensure all new landholders are aware of the ecological values on their property and understand their responsibilities to maintain native vegetation and the benefits of linking core areas. - Increase community knowledge about the effects of fire on native flora and fauna. | Council, Landcare |
| Monitor and record fauna species in the catchment. - Provide training for volunteers. - Set up a centralised portal to store and access data. This could include an online volunteer database for community members to record data, set up by the Landcare group with support from Council. | Council, Landcare |
| Implement measures to protect flora and fauna. - Implement permit conditions in important fauna habitat links that prohibit dogs and cats in new developments. - Using DSE 2005 EVC mapping and recommendations from the ABZECO mapping prioritise areas for protection and restoration. - Liaise with the Landcare group and DSE to determine areas of highest ecological value. - Engage Shire of Nillumbik staff and external consultants to provide technical support. - Encourage private landholders with potential habitat to enter into voluntary agreements that protect habitat, such as Trust for Nature or Land for Wildlife. - Investigate how much land is still being actively used for agricultural purposes in Strathewen. Ensure that land not being used for agriculture is still being managed appropriately. | Council |
| Investigate the possibility of implementing a controlled burning regime – on private and public land where appropriate. | CFA, Council, landholders |

## Rural living

Goals:

- To encourage adoption of sustainable land management practices

- To encourage protection and enhancement of biodiversity values

| Actions | Responsibility |
| --- | --- |
| Carry out strategic planning for the future of ‘rural living’ in the Shire. | Council |
| Conduct research and development where critical information is lacking. | Council |

## Demonstration and priority projects

While all goals and problems need to be tackled over time, there will always be inadequate financial and personnel resources. Accordingly, priorities need to be identified. It is also good practice to have a range of projects developed and ready to activate as opportunities arise. Public funding associated with natural resource management is now typically project-based. A well-known recent example of this at the Australian Government level is the ‘Caring for Our Country’ funding.

Priority projects over the next five years emerged from the community workshops and are provided below.

The scale of the projects may be geographically contained within the Strathewen catchment, developed across two or more of the Strathewen, St. Andrews and Christmas Hills CERAP areas, or Shire-wide.

The final selection of projects and their scale requires decision by the Strathewen community in consultation with the Council, Nillumbik Natural Environment Recovery Working Group (NERWG) and, as needed, the other CERAP communities.

Protecting agriculture and biodiversity assets from weeds and pest animals

Project Title Protecting and enhancing agriculture and biodiversity assets in the Strathewen catchment through control of weeds and pest animals

Goals

To encourage adoption of sustainable agricultural practices To protect and enhance native vegetation and fauna populations

Project Objective

Pest plants and animals managed to protect agricultural and conservation assets.

Background

Pest plant and animals have a considerable impact on agricultural production and ecological health in the Strathewen catchment. This is due to a range of natural and human-induced features including the catchment’s proximity to Melbourne and its position at the interface between rural and urban areas. The catchment has experienced substantial restructuring in property sizes and ownerships, and it contains a variety of land with agricultural and bushland uses. This in turn results in continuous changes in community structures and dynamics and presents challenges in achieving and maintaining sustainable agricultural and ecological land use.

Problem description

Diminished agricultural production and loss of native flora and fauna and associated habitats

Causes of the problems

The above problems are caused by the following: Weeds Ongoing presence and spread of noxious weed species. Continuing invasion of noxious weeds from neighbouring properties or roadsides into pastureland. Weed competition with pasture species. Weed invasion of native vegetation areas. Pest animals Inadequate/inappropriate control of invasive domestic animals (dogs and cats). Increased rabbit population. Increased numbers of native fauna (particularly kangaroos) competing for available pasture. Wombats causing erosion, particularly in dams. Presence of foxes.

Effects of weeds and feral animals on agriculture and native flora and fauna

Effects of weed and pest invasions that in turn impact adversely on agriculture and ecological health include the following: Weeds Potential for adverse animal health issues (e.g. impacts of poisonous or spiny weeds on stock). Reduced carrying-capacity of pasture, causing reduced animal production. Competition with and displacement of native vegetation, and associated impacts on ecological communities. Pest animals Stock predation. Competition for existing pasture. Soil erosion due to lack of ground cover and soil disturbance where pest animals contribute to overgrazing of the land. Predation of native fauna. (Sometimes) Loss of native fauna habitat.

Why is this happening?

The primary causes of the problems include one or more of the following: Weeds Landholders are unaware of the need for and obligations relating to weed control. Lack of knowledge about or interest in weeds management by new and other (e.g. ongoing or absentee) land managers. (For example, landholders cannot identify weeds.) Lack of time, financial resources or equipment to carry out control works. Inadequate funding available or invested in training and engaging contractors to control roadside weeds. Information regarding the spread of weeds via machinery is not getting through to contractors. Slashing of roadsides without awareness of or regard for areas of mapped weeds (I.e. results in spread of seeds). Pest animals Lack of knowledge by new and other (e.g. some absentee and established) landowners. Landholders are unaware (as distinct from lacking knowledge) of problems, and may have other priorities. Lack of time, financial resources or equipment to implement pest animal control works. Ease of access to grazing and permanent water (e.g. dams and other water sources) for wildlife. Landscape conducive to rabbit harbour. Inadequate control of pest animals by land managers. Increase in pest animals due to increase in fresh growth post-fires. Inadequate control of domestic cats and dogs. Soils are naturally highly erodible.

Action needs

The following actions (individually or collectively) can contribute to achieving the project objectives. Weeds Research and Investigation Identify and map weed distribution, and prioritise weeds for control. Co-ordination Engage with Landcare groups. Better communication between Council Roadside works and Environmental section within Council. Coordination of weed control measures by landholders. Community awareness More public information (e.g. letters and pamphlets for new landholders). Rate notice reminder for weed eradication and control (e.g. Blackberry). Extension and technical support. Improve landholders’ access to professional advice from various agencies. Broaden landholders’ knowledge (courses/forums). Improve contractor knowledge/practices on preventing the spread of weed species (e.g. Chilean Needle Grass). Incentives Funding for specialist weed spotters and spraying. Use Council’s Land Management Incentives program. On-ground works Council supervision of contractors to apply vehicle hygiene and earthworks practices that will reduce unintended spread of weeds. Landholders employ weed control measures.

Pest animals Research and Investigation No actions identified Co-ordination Continue rabbit action groups. Continue successful fox and rabbit control programs. Need for cooperation and coordination between neighbouring land managers (public and private) to plan and implement pest animal control programs. Community awareness Educate new and other (absentee and some established) land owners and occupiers on impacts and responsibilities associated with pet ownership and pest control. Extension and technical support Seek advice from professionals (including Shire and agency advisory personnel). Council to assist and advise landholders. Incentives Use Council’s Land Management Incentives program. On-ground works Landholders plan and implement ‘best practice’ pest animal control measures.

Methodology

Methodology for weeds Conduct post-bushfire weed mapping survey to identify weed species and their distribution in the Strathewen catchment. Establish criteria for prioritising weeds for control on agricultural land and bush blocks. Conduct a community meeting to establish priority weeds and action priorities for weed control. Establish coordination procedures between landholders, and between landholders and the Shire. Develop and implement community awareness program for responsibilities for weed control. Promote best practice and continuous improvement in weed control. Methodology for pest animals Continue assistance to rabbit action groups, and continue successful rabbit and fox control programs. Establish an awareness program about responsibilities associated with pet ownership. Promote best practice and continuous improvement in pest animal control.

Potential funding and resourcing

Caring for Our Country 2011/12 Environmental Stewardship Program – This program gives landholders access to 15-year grants so they can take long-term action on their land to reduce grazing intensity, control weeds and feral animals, and protect key species and ecological communities. Port Phillip and Westernport CMA Community Grants Program Nillumbik Shire Community Rabbit Control Program Nillumbik Shire Landcare Support Grants Nillumbik Shire Community Weed Control Program

Existing information

From Literature Review (Figures in brackets indicate the reference number in the Literature Review.)

Environment Protection and Biodiversity Conservation Act 1999 (3.2.1). Flora and Fauna Guarantee Act 1988 / Protected Flora list and Action Statements (3.3.1). Australia’s Biodiversity Conservation Strategy 2010 – 2030. (4.2.1). National Recovery Plan for the Southern Bell Frog 2010 (4.2.5). Victoria’s Resources On-line (4.3.7). Recovery Plan for Twelve Threatened Spider-Orchid Caladenia R. Br. Taxa of Victoria and South Australia. (4.3.14). Sites of Faunal and Habitat Significance in NE Melbourne 1997 – the NEROC report (4.4.1). Port Phillip and Westernport Regional Catchment Management Strategy 2004-2009 (4.4.2). Port Phillip and Westernport Native Vegetation Plan 2006 (4.4.3). Nillumbik Weed Action Plan 2008 (5.5.3). Nillumbik Rabbit Action Plan 2009 (5.3.4). Roadside Management Plan (5.3.5). Nillumbik Biodiversity Strategy and Action Plan (5.3.6). Parks Victoria and Nillumbik Shire Fox Control Program (5.3.8). Watsons Creek State of the Environment Summary 1999 (6.1.3). Watsons creek Catchment Management Plan ((6.1.4). Rabbit Control Program 2009/10 (6.1.6).

Tackling tunnel and gully erosion

Project Title: Controlling soil erosion

Goals

To stabilse soil erosion in the Strathewen catchment To improve the awareness and knowledge of landholders about common local soil erosion problems; their cause and prevention, and methods to rehabilitate eroded land, to provide for ongoing land and soil stability.

Project Objectives

To encourage adoption of sustainable practices in all agricultural landscapes by demonstrating: stabilisation methods for existing eroding sites (gullies, tunnels and roadsides) measures to prevent soil erosion.

Background

The hilly Strathewen landscape is formed on very old sedimentary rock and contains soils that are hard-setting on the surface, and with dispersible clays that are susceptible to erosion when exposed. Much of the steep land remains in forest, while most of the low hills and flats have been cleared for agriculture. The main drainage lines and floodplain areas contain uniform clay profiles. Gully erosion is common in drainage lines where water is concentrated. Erosion hazard is also high where exposed hard-setting surface soils reduce rainfall absorption and increase run-off, and due to the dispersible clay subsoils. Sheet, gully and tunnel erosion occur on sloping land. Erosion of the bed and banks of streams occurs where drainage lines are denuded of protective vegetation.

Problem Description

The catchment contains locally significant areas of serious tunnel and gully erosion in productive agricultural land. There is a high risk of erosion occurring more widely on sloping land with low levels of vegetation protection and high run-off.

Causes of the problems

Channelling of run-off into unsealed table drains causes erosion damage to public road access to properties and to internal tracks on private properties. Loss of groundcover and increased run-off that in turn cause tunnel and gully erosion damaging agricultural land. Damage to land, waterways and built assets from sedimentation.

Effects of soil erosion

Loss of productive land and associated production. Potentially improved conditions for pest animal consolidations (e.g. rabbit warrens and fox dens in eroded banks of gullies and water courses). Adverse impacts on accessibility across the land. Sedimentation and turbidity of streams and any wetland areas. Poor aesthetics. Adverse impact on property values.

Why are the problems happening?

Soil erosion occurs from one or potentially a combination of some of the following causes: Lack of knowledge and awareness of land owners and occupiers about soil properties and the roles of groundcover and deep rooted perennial vegetation in sustainable land use and management. Inappropriate design of drainage disposal for roads and tracks to support high energy run-off. Lack of expertise of managers on private and public lands including roads and road reserves in the design and maintenance of roadside cut-off drains. High run-off from storm events. Highly erodible soils. Low capability of waterways. Insufficient advice from agencies.

Methodology

The key elements of the methodology are to demonstrate practical erosion control measures in the field, create awareness and knowledge in the Strathewen community about erosion control, and provide incentives for on-ground action. Demonstration sites: Select appropriate gully and tunnel erosion sites for rehabilitation. Develop a rehabilitation plan for the selected sites and a process for demonstrating site planning for rehabilitation. Demonstrate the rehabilitation techniques for the common erosion problems in the catchment. Awareness and knowledge: Conduct field days on catchment management to improve catchment hydrology for prevention of erosion. Conduct field days at eroded and restored sites to examine and understand the causes, effects and rehabilitation techniques. Provide easy access to information on prevention and management of soil erosion. Provide whole farm planning advice and/or courses. Incentives: Provide incentives through the existing ‘Sustainable Agricultural Rebate’ offered by the Council.

Potential funding resourcing

Melbourne Water, Shire of Nillumbik, Australian Government (Caring for Our Country), Department of Primary Industries, landholders.

Agricultural futures

Project Title: Agricultural Futures for Strathewen Catchment

Goal

To identify potential agricultural enterprises for the future in the Strathewen Catchment, as a main basis for continuing sustainable agriculture in the Strathewen catchment area

Project objectives

To develop sufficient information about the agricultural potential of the high quality and strategically important agricultural land in the Strathewen catchment, to enable investment in alternative agricultural enterprises and to support increased productivity To develop sufficient information about the agricultural potential of the high quality agricultural land in Strathewen to strengthen the case for its protection To make the information widely available through the Council’s rural land use webpage

Introduction

Description The Strathewen landscape is formed on very old sedimentary rock in a landscape of valleys and predominantly low hills that merge with long ridges of steep hills and rugged terrain particularly on the northern and eastern boundaries. Much of the steep land remains in forest, while most of the low hills and flats have been cleared for agriculture. This agricultural land is in a ‘Gently Undulating’ Land Management Unit which has shallow light textured gradational soils on the crests and steeper slopes. Grey clay soils with uniform profiles occur along drainage lines and the floodplain. Small areas of the lower slopes (up to 5 per cent gradient) contain high quality agricultural soils with a 9–10 month growing season that can extend to 12 months under irrigation. These moderately fertile soils are suited to orchards and potentially other horticulture on the deeper soils. Annual rainfall is approximately 750 mm, and the growing season is approximately 8-9 months or extended to 12 months if irrigation water is available. Rationale Strathewen has potential for high yields per hectare on small farming businesses where high quality land management units are located and there is access to water. In such situations greater agricultural diversity could potentially occur including vegetable, fruit, grapes/wine, floriculture, nursery and livestock production. The purpose of this project is to scope the agricultural potential of the Arthurs Creek catchment for increased agricultural diversification and to capitalize on farmers markets. These in turn could attract regional visitors willing to pay premium prices for fresh quality local produce.

Problem description

The following are considered to be the main general problems for agricultural diversification in the Strathewen catchment: Reduced viability of traditional commercial agricultural enterprises Lack of information on alternative enterprises Minimal information or knowledge on soil suitability for agricultural uses and available water resources Experienced farmers leaving their catchment of their industries Many people purchasing rural land without knowledge and skills required for farming.

Effect

High quality agricultural land and land of strategic importance (i.e. larger productive land parcels) being underutilised.

Why is this happening?

Small properties lack economies of scale. Land is often purchased for life style purposes, which commands higher land prices than can be justified for commercial agriculture.

Action needs

The following actions (individually or collectively) can contribute to achieving the project objectives: Protect high quality agricultural land, and strategically important agricultural land, from further development. Identify source, volume and availability of water resources for agriculture. Develop high resolution soil maps for decision-making on soil suitability for particular agricultural enterprises. Collate current information on type and value of suitable agricultural enterprises, including their strengths, weaknesses and opportunities. Identify and elaborate market trends and value-adding that could provide opportunities for small growers. Publicise alternative farming opportunities. Provide education and training in production systems, enterprise business practice and farming sustainability. Support the development of farmers markets.

Methodology

The following provides methodology principles that require further refinement together with the chosen actions in developing a detailed proposal for this project. Work with Southern Rural Water to identify source, volume and availability of water resources for agriculture. Develop high resolution soil maps for decision-making on soil suitability for particular agricultural enterprises. Collate information on type and value of suitable agricultural enterprises, including their strengths, weaknesses and opportunities (i.e. SWOT analysis) and place on Council’s rural land use webpage. Identify and elaborate market trends and value-adding that could provide opportunities for small growers. Publicise identified alternative farming opportunities in Strathewen. Provide education and training in production systems, enterprise business practice and farming sustainability for residents interested in investing in alternative agricultural enterprises. Identify and provide means to support the development or expansion of farmers markets in the Shire of Nillumbik.

Potential funding and resourcing

Victorian Government’s Farmers Markets Support Program – funding for rural, regional and peri-urban councils to undertake feasibility studies into proposed farmers markets, establish new markets and expand on existing ones.

Enhancing and promoting habitat links in the Strathewen catchment

Project Title: Enhancing and promoting habitat links in the Strathewen catchment

Goals

To secure important habitat links by protecting and enhancing remnant native vegetation and connecting core areas

Project objectives

To protect, enhance and restore habitat links To restore habitat links identified in Figure 4: NEROC sites in the Strathewen catchment

Introduction

Description

The 1997 report of the former North East Regional Organisation of Councils (NEROC) on significant fauna sites and habitats for north-east Melbourne identifies that the Strathewen catchment supports several habitat links through Arthurs Creek, an east-west habitat link through NEROC area NUH C85, and habitat links from the east and southeast through NEROC area NUH C86. It is considered highly important that these links are protected and enhanced. The Strathewen Landcare Group has also implemented some biolinks on private land.

Project description

Problems

Loss of scattered trees on agricultural land. Loss of native vegetation and associated ecological values (e.g. disturbance to wildlife) on smaller properties being used for rural living.

Causes/Why this is happening?

The primary causes for loss and fragmentation of habitat links include: overgrazing on agricultural land lack of protection of native vegetation lack of understanding of biodiversity values lack of knowledge of the importance of native vegetation and responsibilities under the Planning Scheme relating to removing, destroying or lopping native vegetation increased population pressure preventing fauna movement through inappropriate fencing increased human presence (e.g. vehicles and domestic pets).

Effects

Deterioration and fragmentation of regional and local habitat links including loss of: canopy for movement of some fauna species across open paddocks canopy and understorey vegetation for safe movement of native fauna remnant vegetation landscape values fauna.

Actions needed

Research and investigation Analyse the recommendations made in the ABZECO mapping (Figure 10) for guidance on restoration priorities in conjunction with community engagement. Co-ordination Council to ensure that landholders are aware of ecological values on their properties and understand their responsibilities to maintain native vegetation and the benefits of linking core areas. Community awareness Implement program to enhance community education and capacity to retain and regenerate native vegetation. Extension and technical support To be provided by the Shire of Nillumbik and external consultants where required. Incentives Landholders adequately managing their land may be eligible for the Nillumbik Shire Land Management Incentive Program. On-ground works Implement fencing around remnant vegetation where possible. Fence off areas that can act as corridors to link core areas of native vegetation. Implement revegetation in areas where natural regeneration is not adequate

Methodology

Analyse the recommendations made in the ABZECO mapping (Figure 10) for guidance on restoration priorities in conjunction with community engagement. Establish a program to enhance community education and capacity to retain and regenerate native vegetation. Fence off areas that can act as corridors to link core areas of native vegetation. Fence around remnant vegetation where possible, and other areas where natural regeneration is not adequate.

Potential funding programs

One example of a potential funding source is the Australian Government ‘Caring For Our Country’ program. Where habitat links are proposed along river frontage, Melbourne Water is a potential funding source through its water quality improvement programming.

Best practice native pasture management on hill country

Project Title: Best practice native pasture management on hill country

Goal

To increase the content and pasture yield of native perennial grass species in pastures on Moderately Undulating and Steep Land Management Units in the Strathewen catchment (Agricultural Land Quality classes 3-4).

Location

Agricultural land on the Moderately Undulating and Steep Land Management Units in the Strathewen catchment is identified in ‘Figure 6 – Map: Strathewen Agricultural Land Quality’ in the Community Environmental Recovery Action Plan – Strathewen Catchment (2011) as Classes 3 and 4. (A landholder property for the demonstration project is yet to be determined.)

Project Description

Most hill country in the Strathewen catchment contains native pasture species. Much of this is depleted or not achieving its productive potential. Where native grass species provide a major component to the pasture species mix, they contribute to the stability of perenniality and pasture production, which extends the season past the growing season of annuals and evens out the seasonal peaks and troughs of pasture growth. Perennial species quickly respond to rainfall, and the variation in their seasonal growing pattern provides stability and resilience to the pasture. A good quality dense stand also provides continuous ground cover to protect the soil on sloping land from erosion. The main native grass species contributing to pastures in the Strathewen catchment include: Kangaroo grass (Themeda sp), Wallaby grass (Danthonia sp), Weeping grass (Microlaena sp) and Speargrass (Stipa sp). Each perennial grass species has its own pattern of seeding, germination and growth and will respond differently to the timing and length of rests, height of grazing, competition and shading. While it isn’t possible to cater for all characteristics of every species in a diverse native pasture, understanding the differences of the more common species allows managers to maintain or improve the composition of their pasture by making informed choices of how and when to graze and rest pastures to favour desirable species over undesirable species. There is no set recipe for managing native pastures, but some basic principles apply to all perennial-based pastures. In this demonstration management decisions should consider the: effect of defoliation on the ability of the plant to withstand drought effect of soil cover on the rate of soil erosion need for seeding opportunities that allow recruitment and replenishment of soil seed bank and growth of seedlings likely benefit of diversity of species on drought tolerance effect of overgrazing on pasture composition benefits of periodic resting. These principles are the same as those for introduced perennial pastures, with the added complication that many more perennial species occur in a native pasture. As with all pastures, the key is to have a flexible system that can be changed as the season, pasture species and stock require. As overstocking is a major cause of native pasture degradation, the most important principle is that stocking rates need to be matched to forage availability. (This will vary seasonally and between years.) In the short to medium term this is more important than the grazing system used. As plants rely on energy stores to re-grow, recovery time is needed between grazing. When grazed short, the leaf area is reduced and plants need to rely on energy stores to re-grow. Rotational grazing and resting of pastures needs to be timed to the growth of the plants and not on a set time basis. Conversely, not grazing or only lightly stocking perennial grasses allows them to become rank and unpalatable, reducing their grazing value. This demonstration project should extend over five years to demonstrate the benefits of best practice. It will demonstrate best practice in managing native species-based pastures on Strathewen hill country by highlighting: rotational grazing and stocking rate practices that favour the reproductive and growth processes of native grasses and increase their density and yield weed and rabbit control soil conservation measures.

Problems

In many instances continuing infestation of pasture weeds and invasion of noxious weeds has damaged the resilience and yield of native pastures, reducing carrying-capacity and animal production and increasing bare ground. Stocking rates that are too high can improve the competitiveness of inferior species and reduce the population of pasture species (native or introduced), with a consequential reduction in carrying-capacity of pasture and animal production. The impact of weed invasion and inappropriate grazing including overgrazing by stock, rabbits and kangaroos has depleted the density and total content of native species and reduced groundcover. This causes increased run-off, soil erosion, compaction, loss of fertility and acidification, and damage to stock water storages and water quality. In summary, key problems associated with maintaining the content and range of native species and productivity of native pastures species are: grazing management that does not favour seed-setting and regeneration and the plant vigour of mature native species increased weed infestation through overgrazing by livestock, rabbits, and kangaroos soil erosion.

Why is this happening?

The recent decade of drought and the 2009 fires, and the consequent higher grazing pressure of stock and rabbits on drought affected pasture, have reduced native grass density, vigour and yield. This has allowed invasion of weeds and inferior annual pasture species. Lack of ground cover has led to high run-off off hard-setting soils causing flooding and soil erosion.

Methodology

This five-year project will demonstrate pest practice sustainable native grass species perennial pasture management on hill country in the Strathewen catchment. This practical demonstration will meet the sustainable needs of the pasture and the economics of the farm business. The methodology will be generally based on ‘deferred’ (rotational) grazing systems aimed at providing economic and environmental benefits for hill country. Depending on the condition of the selected demonstration site, any of the following research-tested systems could be chosen to make the most of native grasses. Optimised deferred grazing, based on grazing at key times in the life cycle of pasture plants, is one of the most effective ways to change pasture composition. This aims to increase total perennial grass population and dry matter production while suppressing annual grasses and weeds. Short-term deferred grazing, with stock excluded from October to mid-summer. This aims to increase soil seed reserves and plant population density but without altering pasture composition as effectively as optimised deferred grazing. Long-term deferred grazing, with stock excluded from October to autumn break, and timed grazing, with a resting period of 120-130 days after each grazing. This aims to build up the soil seed reserves, restore groundcover and recruit new plants where native perennial grasses contribute only 5-20 per cent of desirable species. Strategic deferred grazing, which combines optimised deferred grazing with fertiliser and weed management. This aims to alter pasture composition and lift perennial grass yield.

Project team

A project team is required with responsibility for developing the work program for the site selection, choice of grazing system in consultation with the implementing land manager, the project budget, and the securing of funding. The project team should include representation from farming members of the Strathewen community, an extension agronomist (DPI) and NERWG.

Funding

Funding will be required over the five-year demonstration to cover the following (cost figures are indicative): Set-up costs potentially comprising fencing and water supply material for further subdivision of the demonstration site – $10,000 in year one. Field extension activities and publicity. (These would rely on volunteers to organise, but costs would occur for publicity and documentation/publishing) - $1,000 per year. Monitoring measures including documentation of grazing practices, measuring change in native grasses’ density and yield, weed content and percentage bare ground. (This would rely on volunteers, but some instruments will need to be purchased,) - $1,000 per year. Final documentation and publishing of the results - $5,000 after year five.

Monitoring and reporting

Over a five-year period there should be: Measurable change in the contribution of native perennial grass species to the pasture in terms of contribution to percentage ground cover, and a reduction in the weed component and in bare ground. Measure using photography and random visual estimates of percentage ground cover contributed by each species. Seasonal extension activities at the demonstration site, recording number of activities and number of local land managers attending. Publication of results to promote best practice for hill country grazing in Strathewen.

Native paddock trees: protecting an important resource

Project Title: Native paddock trees, protecting an important resource

Goal

To enhance native vegetation and fauna through the protection of scattered native paddock trees and establishment of re-generation from them.

Location

The proposed project site is on a property owned by Bruce Newcourt at 360 Chads Creek Road, Strathewen, in the north of the Strathewen catchment. The site supports a mix of patches of remnant native vegetation and scattered native trees within cattle grazing paddocks. Arthurs Creek forms the eastern boundary to the property, which is in the middle of several habitat links mapped in the NEROC report (Figure 4). Native vegetation mapped on the property includes Herb-rich Foothill Forest (EVC 23, Bioregional Conservation Significance of least concern) and Gully Woodland (EVC 902, Bioregional Conservation Significance of vulnerable).

Project Description

Native scattered paddock trees provide important ecological values and should be protected where possible. Pastures with scattered paddock trees support a greater diversity and abundance of birds, reptiles, invertebrates and plants. Scattered trees also provide a stepping stone for animal movement between patches of native vegetation and provide value to stock through shade and shelter. The Strathewen catchment supports areas of grazing land with scattered paddock trees. Without protection and allowing for some of these trees to regenerate these resources will eventually be lost. One property is being used as a demonstration project to show how paddock trees can be protected and allowed to regenerate. Key activities will be: fencing of mature paddock trees protection of scattered sapling natural regeneration to a point where saplings are robust enough to endure cattle.

Problems

Without protection, scattered native paddock trees will eventually be lost from agricultural areas. This will impact on native fauna that use paddock trees as habitat and stepping stones between habitat areas.

Causes/Why this is happening

Constant grazing by stock means that existing paddock trees will not be replaced. Also any seedlings that do emerge are likely to be grazed.

Methodology

Existing trees Five paddock trees will be selected across the property for protection. To allow enough space for adequate natural regeneration an area twice the canopy will be fenced as per the Victorian DSE’s Guide for Assessment of referred planning applications (DSE 2007). Fences will be constructed from pre-fabricated Quikfence. This type of fencing can be moved once regenerating seedlings have reached a size resilient to cattle. A solar panel powering a single hot wire around each fence will be installed. It is anticipated that the fences will remain in place for approximately five years. They can then be reused for new trees. Weed control will be regularly maintained for any invasive species that appear in the fenced areas. Existing Seedlings Any existing seedlings can be protected through installing weld mesh guards until they are mature enough to be resilient to cattle. See the diagram below for a proposed design and estimated cost (Melbourne Water 2007).

Project team

A project team with representation from landholders and the Strathewen catchment will be required. The team will be responsible for developing the work program in collaboration with the landholder.

Potential funding programs

The Victorian Government Communities for Nature grants may be suitable for this project.

Monitoring and reporting

Monitoring and reporting would be through the completion of the proposed targets over five years. Year 1 Measures of success Fencing installed around five trees. Weld mesh guards installed around 50 seedlings Year 3 Measures of success Natural regeneration occurring within fenced areas. Assess whether planting of seedlings may be required. Year 5 Measures of success Seedlings within fenced areas are robust enough to have fencing removed

References

Department of Sustainability and Environment (2007) Native Vegetation Guide for assessment of referred planning permit applications. Victorian Government, Department of Sustainability and Environment, East Melbourne. Melbourne Water 2007. River Reflections. Melbourne Water River Health Grants Program Newsletter. Edition 2, June 2007.

| Outputs | Estimated Cost |
| --- | --- |
| 25 by 25 metre fence around five trees. | To come |
| Weld Mesh guards around 50 saplings. | $600 |
| Total cost | To be determined |

## Monitoring and reporting

This CERAP is a living document, intended to provide ongoing use to the Strathewen community in guiding sustainable catchment management. In time as the Strathewen CERAP is implemented, the condition of the catchment will change. Some actions will no longer be necessary or will need to be revised, and new actions will become useful and important. Research into the ecology of the Strathewen area, and innovation in catchment management, will play a role in this.

Accordingly, the CERAP should be reviewed every five years in order to revise its vision and goals, assess and revise its current list of actions and develop new actions. Community input will be vital to this process.

In order to maintain accurate measures of progress in the meantime, the following indicators are important to keep in mind.

## Project outputs

Project outputs are activities completed on an annual basis for a given project. They can include reporting on all the components of natural resource management: research and investigation, planning, community awareness, technical support and on-ground works. While this monitoring is done at an individual project level, agreement is needed on a consistent set of indictors for it to be useful across a given region. The measurements of these indicators can then be aggregated across a given region and be used as ‘intermediate outcomes’ that are indicative of progress towards achieving the long-term outcomes.

## Project inputs

Project inputs are financial and/or other resources given to a particular project. This is essential for the standard financial requirements of annual expenditure reporting to funders. The reporting of all resources used in a project is very important, and there is a need to recognise and document the usually significant in-kind contributions to a project such as individual landholder time and materials.

## Socio-economic data

Social and economic data includes information on matters such as population and residential growth, demographics, community attitudes, and social and economic benefits from improving the health of the catchment.

The monitoring of long-term change in catchment condition is a regional and state-wide responsibility. However, in terms of relating to progress towards catchment condition and improvement in the short and intermediate term, tracking on-ground outputs of projects is the main form of monitoring for reporting to key stakeholders. A set of output indicators needs to be agreed and applied to track the progress of catchment projects.

The chosen indictors should be consistent with regional indicators being used by the Port Phillip and Westernport CMA for monitoring the implementation of the Port Phillip and Westernport Regional Catchment Strategy 2004 – 2009 (currently being revised).

On-ground indicators from individual catchment projects can then be aggregated to provide an overall appreciation of the level of activity across the Shire as a whole.

## Appendices

Appendix 1:	Targets for land, water and biodiversity from the Port Phillip and Westernport RCS 2004 – 2009

Land

| No. | Target |
| --- | --- |
| LT1 | Increase the overall real net farm income per hectare and increase the proportion of rural land being used for profitable, sustainable agriculture |
| LT2 | No more than 10% increase (from 2004 levels) in the area of shallow water tables (<2m)) and area of saline discharge. |
| LT3 | The structure and biological health of the region’s soils maintained. |
| LT4 | No establishment of ‘new and emerging’ weed species and no further spread of ‘high priority’ established weeds. |
| LT5 | Long-term rabbit control achieved on 400,000 ha of rural land by 2008. |
| LT6 | All new urban development kept within urban growth and township boundaries. |
| LT7 | Increase the area for which rural land use matched land capability. |
| LT8 | All designated water supply catchments delivering water of the required quality. |
| LT9 | Increase the ration of urban open space to total urban area and the connectivity between regional open space and habitat assets. |
| LT10 | Increase the environmental quality of parks and other public land, and community satisfaction with these features. |

Water

| No. | Target - Healthy Waterways |
| --- | --- |
| WT5 | Maintain the condition of 13% of the region’s rivers that ar e currently in excellent condition. |
| WT6 | Improve the condition of the region’s waterways so that : At least 50% of all waterways will be in good or excellent condition by 2015. All waterways will be in good or better condition by 2025 |
| WT7 | Progressive improvement in the condition of waterways across the region, as measured by the Index of Stream Condition, including bed and banks, streamside zone and aquatic life. |

| No. | Target - Water quality |
| --- | --- |
| WT8 | Improve water quality in rivers and streams so that: At least 80% of monitoring sites attain State environment protection policy objectives or regional targets by 2009. All monitoring sites attain State environment protection policy objectives or regional targets by 2030. |

Biodiversity

| No. | Target |
| --- | --- |
| BT1 | The total extent of indigenous vegetation increased to at least 35% of the region by 2030. |
| BT2 | At least 95% of the region’s ecological vegetation classes (EVC) represented to at least 10% of their pre-1750 extent by 2030. |
| BT3 | A net gain in the quality and extent of native vegetation in the region, with the total “habitat hectares” increased by 10% by 2030. |
| BT4 | All ecological vegetation classes in the region to have at least 15% of their current extent protected by 2030. |
| BT5 | Reduce the number of threatened flora species to less than 250 by 2030, and reduce the number of threatened fauna species to less than 100 by 2030, with no further regional extinctions. |
| BT6 | Increase the connections between the region’s fragments of native vegetation. |
| BT7 | Increase the diversity of native species in modified landscapes and aquatic systems. |
| BT8 | Achieve a net gain in the extent and quality of seagrass communities by 2020, and retain the extent of all other broad marine habitat classes in the region at 2004 levels. |
| BT9 | No human-induced reduction in species diversity for the freshwater, estuarine and marine environments of the region. |
| BT10 | Total annual seafood catch, by both commercial and recreational fisheries, to be maintained at ecologically sustainable levels. |

Appendix 2:	Catchment Condition Report 2007 – Land and Water Resources themes and indicators

Land

| Theme | Indicator |
| --- | --- |
| 1 Native Vegetation | 1.1 Native vegetation extent. 1.2 Changes in the extent of native vegetation. 1.3 Condition of native vegetation. |
| 2 Forests and parks | 2.1 Extent and condition of forests. 2.2 Extent and condition of parks. |
| 3 Biodiversity | 3.1 Conservation status of native species. 3.2 Trends in selected species / populations. |
| 4. Soil | 4.1 Soil types |

The report noted that there was ‘currently insufficient data on the condition of soils across Victoria to be able to report comprehensively on a statewide level’.

Water resources

For the condition and management of water resources in Victoria the themes and indicators were:

| Theme | Indicator |
| --- | --- |
| 5 Rivers and streams | 5.1 Index of stream condition. 5.2 Hydrology (flow regimes). 5.3 Water quality. 5.4 Streamside zone. 5.5 Stream fauna. |
| 6 Groundwater | 6.1 Groundwater availability. 6.2 Groundwater quality. |
| 7 Lakes and wetlands | 7.1 Condition of wetlands. 7.2 Condition of lakes (case study). |
| 8 Estuaries, coastal and marine areas | 8.1 Beach recreational quality. 8.2 Estuary condition. |

In a qualitative summary of catchment condition for each of the CMA regions, the report found the following for the Port Phillip and Westernport Region.

Native vegetation: Moderate.

Forests and parks: Moderate – Good.

Biodiversity: Poor – Moderate.

Soils: Poor.

Rivers and streams: Poor – Moderate.

Groundwater: Moderate.

Lakes and wetlands: Poor – Moderate.

Estuaries and coasts: Poor – Moderate.

Appendix 3: Significant flora and fauna records within the strathewen cerap area

| Common Name | Scientific Name | EPBC Listing | VROT Listing | FFG Listing | Last Record | Number of Records | Habitat |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Nationally Significant Growling Grass Frog | Litoria raniformis | Vulnerable | Endangered | Listed | 1992 | 2 | In water or very wet areas in woodlands, shrublands, and open and disturbed areas. |
| State significant Speckled Warbler | Pyrrholaemus sagittatus | - | Vulnerable | Listed | 1990 | 20 | A wide range of Eucalyptus dominated communities that have a grassy understorey, often on rocky ridges or in gullies. |
| State significant Lace Goanna | Varanus varius | - | Vulnerable | Listed | 2005 | 8 | Rainforests, wet sclerophyll forests, woodland and coastal scrub. |
| State significant Powerful Owl | Ninox strenua | - | Vulnerable | Listed | 2006 | 6 | Drier forest types which have many live hollow bearing eucalypt trees |
| State significant Brush-tailed Phascogale | Phascogale tapoatafa | - | Vulnerable | Listed | 2006 | 5 | Open dry foothill forest with little ground cover, typically associated with box, ironbark and stringybark eucalyptus. |
| State significant Barking Owl | Ninox connivens | - | Endangered | Listed | 1992 | 5 | Open woodlands and forest edge habitats where forests adjoin farmlands. |
| State significant Spotted Quail-thrush | Cinclosoma punctatum | - | Near Threatened | - | 1990 | 4 | Sclerophyll woodlands dominated by Eucalyptus trees and have sparse understorey vegetation |
| State significant Chestnut-rumped Heathwren | Calamanthus pyrrhopygius | - | Vulnerable | Listed | 1990 | 4 | Dense heathland and undergrowth in Eucalyptus forests and woodlands, and is most commonly found in rocky areas. |
| State significant Brown Treecreeper (south-eastern ssp.) | Climacteris picumnus victoriae | - | Near Threatened | - | 1999 | 3 | Occurs in eucalypt forests and woodlands. |
| State significant Pied Cormorant | Phalacrocorax varius | - | Near Threatened | - | 1979 | 3 | Marine habitats, including estuaries, harbours and bays. Also found on large inland wetlands. |
| State significant Common Dunnart | Sminthopsis murina | - | Vulnerable | - | 1990 | 2 | Open forests, woodlands and heathland areas. |
| State significant Nankeen Night Heron | Nycticorax caledonicus | - | Near Threatened | - | 1976 | 2 | Well-vegetated wetlands, and is found along shallow river margins, mangroves, floodplains, swamps, and parks and gardens. |
| State significant Intermediate Egret | Ardea intermedia | - | Critically Endangered | Listed | 1979 | 2 | Wetlands and swamps. |
| State significant Mountain Galaxias | Galaxias olidus | - |  | Listed | 1992 | 1 | Usually in clear flowing streams with a sand, gravel or boulder bottom. |
| State significant Black-eared Cuckoo | Chrysococcyx osculans | - | Near Threatened | - | 1990 | 1 | Dry open woodlands, eucalypt forests and shrublands and vegetation along creek beds. |
| State significant Hooded Robin | Melanodryas cucullata | - | Near Threatened | Listed | 1990 | 1 | Eucalypt tall open forests and Acacia shrublands. |
| State significant Southern Toadlet | Pseudophryne semimarmorata | - | Vulnerable | - | 1990 | 1 | Lower elevations in damp areas usually under leaf litter, logs or rocks. |
| State significant Azure Kingfisher | Alcedo azurea | - | Near Threatened | - | 1991 | 1 | Aquatic habitats such as well vegetated streams where waters are slow flowing. Also inhabit billabongs, lakes, swamps, lagoons and dams. |
| State significant Bearded Dragon | Pogona barbata | - | Data Deficient | - | 1990 | 1 | Open forests, heathland, scrub and even some disturbed areas such as farmland. |
| State significant Eastern Great Egret | Ardea modesta | - | Vulnerable | Listed | 1977 | 1 | Wide range of wetland habitats. |
| State significant Grey Goshawk | Accipiter novaehollandiae | - | Vulnerable | Listed | 1977 | 1 | Most forest types, especially tall closed forests, including rainforests. |
| State significant Hardhead | Aythya australis | - | Vulnerable | - | 1976 | 1 | Freshwater swamps and wetlands and occasionally in sheltered estuaries. |
| State significant Masked Owl | Tyto novaehollandiae | - | Endangered | - | 1990 | 1 | A range of habitats from wet sclerophyll forest, dry sclerophyll forest, non eucalypt dominated forest, scrub and cleared land with remnant old growth trees. |
| State significant White-footed Dunnart | Sminthopsis leucopus | - | Near Threatened | Listed | 1974 | 1 | Forest and woodland cover of more than 50% heath understory or mid-story plant species. Other habitats include coastal tussock grasslands, sedgeland and wet heath. |
| Total |  |  |  |  |  | 77 |  |

* Records provided by David Baker-Gabb.

### Feeding and breeding are the keys to success on a beef cattle farm

#### A case study with Barrie and Rae Tully, Strathewen

Barrie and Rae Tully graze beef cattle on their 100 hectare farm in O'Deas Road. The property was purchased 50 years ago as an extension to their Doncaster orchard and cool store. In 1983 when the suburbs reached them, they moved to Strathewen with their young family.

Until eight years ago Barrie and Rae operated a mixed orchard of 30 hectares on their Strathewen property as their main business. Then they decided on a business and lifestyle change. In 2003 they discontinued orcharding and began their Angus beef breeding and fattening enterprise.

They coped with the recent long drought, and up until the 2009 fires they had built their herd to 100 head, including 60 cows. The fire severely damaged their house, and they lost 12 head of cattle, 90 percent of fencing (14 km), sheds, stockyards and most farm machinery –  and most of the pastures were burnt, including 1 kilometre of windbreak/shelterbelt trees. Faced with no pasture, ineffective fencing and cows beginning to calve, Barrie made the decision to sell all his surviving cattle and put all his effort into re-establishing the farm infrastructure, which is now complete.

Importantly the Tullys were insured, but Barrie chose to rebuild the fences himself with help from CFA and VFF volunteers who built the boundary fences. He ruptured a tendon during the fire, so a contractor was used to replace some corner posts.   Barrie observed that the surviving fences were in fencelines previously sprayed with Roundup. This was an important lesson, and he now sprays most fencelines annually.

In the meantime he also purchased a further 50 cattle and a bull and intends to increase the herd to the former 100 head in the near future. Barrie says he wants to produce as much as he can from the land and judges that the property remains well understocked. He intends to purchase more cows when prices moderate in the autumn of 2012, to bring numbers back up to about 70 cows.

To avoid over-capitalisation he decided not to replace all destroyed machinery but to use contractors for such operations as hay production and fertiliser spreading.

Pasture has not been improved since the fire, but the last two years have seen good rainfall and prolific pasture growth. Most pastures contain a perennial grass base that can include Cocksfoot, Perennial Ryegrass or Phalaris, with White and Subterranean Clovers. Hill pastures tend to contain a high proportion of annual grasses, and the lower slopes and flats more perennial grass.

The main pasture weed is Bent grass, which competes strongly with pasture species, particularly when soil fertility is low.  Barrie says, ‘There are three ways to deal with Bent grass; maintaining a strong vigorous pasture, over-sowing with pasture grasses and clover, or if the situation is very bad, spray out the area and re-seed with pasture species. Where we have the problem, we intend to over-sow some areas and re-seed others.’ He says, ‘We don’t worry too much about annual pasture weeds such as capeweed. Grazing management keeps them under control.’

Blackberry is a serious weed on the property. Barrie says, ‘Before the fire Blackberry were virtually under control, and now young bushes are everywhere, particularly along sprayed fencelines and the creek, so I spend a lot of time spot spraying Blackberry at the moment.’  He also commented that the main pest animals are wild ducks and kangaroos. ‘They do more damage to pasture than rabbits, which are not a big issue on this property.’

Barrie tests the soil and has regularly fertilised pastures with phosphorus, potassium and molybdenum to a point were fertility levels now only require maintenance fertilising. Barrie also applies lime to counter soil acidity. Testing showed that soils were very acidic and reducing pasture growth. He believes his orcharding background taught him the importance of proper plant nutrition in achieving high production pastures. He says, ‘Growing grass is much cheaper than making hay.’ When he does make hay, he applies urea in September to the locked up paddocks to maximise production. He says, ‘It’s worth it. We get a 33 per cent increase in hay yield from applying nitrogen fertiliser.’

Water supply is plentiful with two large dams of 18 and 14 megalitres built during orcharding days. The dams supply all stock and garden water, which is gravity-fed by pipelines to troughs in most paddocks and the garden.

The property comprises four of the Strathewen Land Management Units, including Gently Undulating Land of high agricultural quality, Floodplain of moderate agricultural quality, Moderately Undulating Land of moderate agricultural quality and Steep Land of low agricultural quality.

The steep land and creekline remain in native bush and are fenced from the grazing land. Barrie rotationally grazes all paddocks to maximise pasture productivity according to the capability of the land. To facilitate rotational grazing and pasture management, all 11 paddocks on the property are fenced along Land Management Unit boundaries. Barrie says, ‘We are very careful about our stocking rates and do not overstock. We would rather understock than have too many cattle.’

Barrie considers land conservation as a management priority. He said, ‘Soil erosion was very serious after the fires and the best way to control it was to grow grass for ground cover. Our creek is fenced under the Melbourne Water Stream Frontage Management Program and the creekline is in good condition despite the fire and flood of 2009.’

Barrie says, ‘We have had great success running cattle. We do it by the book. Feeding and breeding are the keys to success. We grow the right pastures with the right species and fertilise them. Our cattle are well-bred and well-fed with a balanced and sufficient diet of pasture and hay.’ Barrie always buys well-bred cattle. He considers the better genetics offers the greatest rate of weight gain. And he believes that ‘top quality stock in the market always impresses the buyers’.

## Caring for a bush block in Strathewen

A case study with Dominic Bourke and Celeste Geer

Dominic Bourke and Celeste Geer own a bush block of approximately 35 hectares at 15 Rankines Road, Strathewen. The property supports a range of ecological vegetation classes including Damp Forest (EVC 29), Herb-rich Foothill Forest (EVC 23) and Heathy Dry Forest (EVC 20) and has a small tributary of Chads Creek running through it. Approximately three hectares surrounding the house is maintained as slashed grass for fire prevention purposes with the remainder comprising native vegetation.

Native vegetation within the property is part of an important habitat link identified in the NEROC mapping (Figure 4), and mapped as high habitat and state faunal significance. It listed as Core habitat in the ABZECO mapping (Figure 10) and currently covered by an Environmental Significance Overlay (Figure 5).

Several regionally rare plants were noted on the property by botanist Dr. Graeme Lorimer during a visit ten months after the 2009 fires. These include Forest Bitter-cress (Rorippa dictyosperma), Austral Stork’s-bill (Pelargonium australe), Forest Bent-grass (Deyeuxia frigida)  and Graceful Fescue (Festuca asperula). Three state significant fauna, Lace Goanna (Varanus varius), Southern Toadlet (Pseudophryne semimarmorata) and the White-footed Dunnart (Sminthopsis leucopus), have all been recorded adjacent to the property and are likely to be present at times. Several other significant fauna species have been recorded in the local area and may also use the property.

Weeds have been the main threat to the biodiversity assets on the block, particularly Blackberry (Rubus fruticosus spp. Agg), Thistles (Cirsium spp.) and Cape Weed (Arctotheca calendula).

Immediately following the fires, however, erosion became a problem in steeper sections of the block, particularly the banks of the creek line.

Rabbits have always been present, but since the fires they have become much more prevalent.

### Actions

Dominic and Celeste have persistently controlled weeds within their block and have been able to receive assistance through the Shire of Nillumbik grants programs to contribute towards weed control costs. They have also been able to source funds from Melbourne Water to contribute to weed control works along the creek line. The weed level on the property has now been reduced to a level that is manageable with only a small amount of input compared to when the couple first purchased the property.

While the growth of native trees and shrubs after the fires has reduced erosion risks, Dominic and Celeste are waiting for natural thinning as plants age to reduce the density of native vegetation in heavy regrowth areas. They have slashed a track through the new regrowth to be able to access some parts of their property.

They are looking into taking part in some of the Shire of Nillumbik rabbit control programs.

### Lessons learnt and the future:

‘We have been amazed at the ability of the natural environment to recover from the fire event.’ said Celeste. ‘The only real help we have given to the bush is to do a little more weed control after the fires, and the bush has really recovered through natural processes. We are hoping that these conditions will still be suitable for the special fauna that we have in this part of the world.’

‘We are continuing to maintain the slashed vegetation clear around our house but are letting nature thin out a lot of the heavy regrowth in the bush areas by itself.’ Said Celeste, ‘Since the fires there is now so much diversity of native grasses and herbs in flower during the spring time that have emerged from the burnt areas, it’s fantastic to see.’

#### Figure 2 Map of Land Management Units

#### Figure 3 – Agricultural Quality Classes

#### Figure 4 – Neroc areas

#### Figure 5 Ecological vegetation classes NV1750

#### Figure 6 – Ecological vegetation classes NV2005

#### Figure 7 – Bioregional conservation significance

#### Figure 8 - Biosites

#### Figure 9 – Environmental Significance Overlays

#### Figure 10 – Abzeco Ecological Mapping

#### Figure 11 – Roadside conservation value